D E C I S I O N S T U D Y OpenLearn-AI Frontend Architecture Modernization Architecture Decision Study and Implementation Roadmap Repository: github.com/OpenLearn-AI/OpenLearn-AI Branch: fix/frontend-pre-week7-integration (commit 62c9358) Prepared for: Pod C - Frontend & UX Date: September 2026 OpenLearn-AI Engineering Internal Decision Document

Table of Contents

1. Executive Summary	1

2. Repository / Branch Verification	2

2.1 The BigPickle report was not attached	2

2.2 Cross-check of the investigation claims against the branch	3

3. Current Frontend Architecture	3

3.1 Stack and tooling	3

3.2 Directory and route structure	4

3.3 Authentication flow	4

3.4 Data fetching and the API layer	4

3.5 Forms and validation	5

3.6 Environment, configuration, and deployment	5

3.7 Testing, Storybook, and observability	6

4. Main Problems and Opportunities	6

4.1 Real problems (things that are broken or will break)	6

4.2 Architectural weaknesses	6

4.3 Inconsistencies and debt	7

4.4 Missing foundations	8

4.5 Things that are already fine	8

5. Decision Inventory	8

6. Detailed Decision Discussions	9

D1 — Application Structure and Route Groups	9

D2 — Component Boundaries and Extraction Rules	11

D3 — API Boundary	12

D4 — Schema Strategy: Zod as the Single Source of Truth	14

D5 — Data Fetching Conventions (TanStack Query)	16

D6 — Authentication Architecture	17

D7 — Route Protection and Redirects	19

D8 — Forms and Validation	20

D9 — UI / Design System Adoption	22

D10 — Arabic-First and RTL Readiness	24

D11 — Loading, Error, and Empty States	25

D12 — Testing Strategy	27

D13 — Storybook	29

D14 — Observability	30

D15 — Environment and Configuration	32

D16 — Performance	33

D17 — Accessibility Baseline	35

D18 — Security Review	37

D19 — Migration Strategy	38

7. Decision Dependencies	40

8. Decision Baseline	40

8.1 Decisions we should adopt (new work)	41

8.2 Decisions we should keep (already right)	42

8.3 Decisions we should change	43

8.4 Decisions we should defer (with re-triggers)	44

8.5 Things we explicitly reject	45

9. Proposed Target Architecture	45

9.1 Target structure	45

9.2 Data flow and conventions	46

9.3 What deliberately stays the same	46

10. Migration Strategy	46

10.1 Slice mechanics	47

10.2 Protected functionality (per-PR checklist)	47

11. Implementation Roadmap	48

Stage 0 — Hygiene, configuration, and the auth deployment fix	48

Stage 1 — Data foundation (the first slice's home)	49

Stage 2 — Application shell and route patterns	50

Stage 3 — Feature and page migration	52

Stage 4 — Arabic/RTL readiness and a11y baseline	53

Stage 5 — Testing and observability hardening	54

12. First Implementation Slice	55

Slice 1 — The API boundary, proven on the courses list	56

13. Verification / Definition of Done	56

13.1 Automated checks (CI, blocking on every PR)	56

13.2 Manual critical-flow checklist (after each stage)	57

13.3 Global definition of done for the modernization	58

14. Risks and Mitigations	58

15. Deferred Decisions	59

16. Things We Should Not Build	60

17. Final Recommendation	62

Note: This Table of Contents is generated via field codes. To ensure page number accuracy after editing, please right-click the TOC and select "Update Field".

# 1. Executive Summary

This report is an architecture decision study for the OpenLearn-AI frontend, based on a direct inspection of the repository at branch fix/frontend-pre-week7-integration (HEAD 62c9358, 98 commits ahead of main), together with targeted research into the current state of the underlying technologies. It deliberately separates two activities that are often conflated: deciding what the frontend architecture should be, and planning how to move toward it. The decision study comes first; the roadmap in Section 11 is derived from those decisions rather than the other way around.

The headline finding is that the technology stack is healthy and should be kept, while the engineering foundations around it are thin. Next.js 16 with the App Router, React 19, strict TypeScript, Tailwind CSS 4, shadcn/base-nova on Base UI, TanStack Query 5, Zod 4, keycloak-js 26, next-themes, and Sentry form a coherent, modern, well-matched set of choices for a small team. The design token system in app/globals.css is genuinely good. The CI pipeline already runs lint, type checking, and production builds on every pull request. None of this needs replacing, and this report recommends keeping all of it.

The real problems sit in six areas: (1) every API hook re-implements the same token, URL, and error-handling boilerplate with no shared boundary; (2) response types are hand-written and have already drifted from the backend once, which Zod schemas already in the repo would prevent; (3) mutations never invalidate the query cache, so fresh data currently arrives by accident of default settings; (4) the styling layer speaks two dialects at once, leaving the profile page effectively broken in dark mode; (5) standard route-level loading.tsx / error.tsx / not-found.tsx patterns and shared loading, error, and empty-state components do not exist, so every page re-implements them slightly differently; and (6) the application is English-only in practice even though the product is Arabic-first, with lang=en, Latin-only fonts, and no direction handling anywhere.

Beyond these, one issue is more severe than any architectural concern: authentication only works on a developer machine. The Docker build never bakes the Keycloak environment variables into the client bundle, and the Keycloak realm only permits redirects to http://localhost:3000. Staging deployments therefore ship a browser bundle that points at localhost:8080. This is a configuration defect, not an architecture defect, and fixing it is the highest-priority item in the roadmap.

The proposed direction is deliberately modest: one thin typed apiFetch helper, Zod schemas as the single source of truth at the API boundary, explicit TanStack Query conventions with cache invalidation, an AuthGuard used by an (app) route group, three small shared state components, a consolidated styling dialect on the existing tokens, and a minimal testing foundation built on the CI that already exists. The migration is organized as six incremental stages of small, independently reviewable pull requests, sized for a frontend pod of two engineers plus a lead. The report ends with an explicit list of things not to build, because for this team the main architectural risk is not under-engineering but over-engineering.

# 2. Repository / Branch Verification

All findings in this report come from a fresh clone of https://github.com/OpenLearn-AI/OpenLearn-AI with an explicit checkout of the required branch. The verification commands below were run before any inspection began, and the working tree was clean throughout, so every file quoted in this report reflects the exact state of the branch at the commit below. Where the prompt described a different picture than the code shows, the code wins and the discrepancy is called out explicitly in this section.

$ git clone https://github.com/OpenLearn-AI/OpenLearn-AI.git

      $ git checkout fix/frontend-pre-week7-integration

      $ git branch --show-current

      fix/frontend-pre-week7-integration

      $ git status

      nothing to commit, working tree clean

      $ git log --oneline -1

      62c9358 fix: complete frontend course integration

Table 1: Inspection scope

| Item | Value |
| --- | --- |
| Repository | github.com/OpenLearn-AI/OpenLearn-AI (monorepo: backend/, frontend/, infra/, docs/, planning/) |
| Branch inspected | fix/frontend-pre-week7-integration |
| HEAD commit | 62c9358 — fix: complete frontend course integration |
| Divergence from main | 98 commits ahead; recent history is a series of pre-week-7 integration fixes (issues #1 to #10) |
| Frontend size | 27 .tsx/.ts source files under app/, components/, features/, lib/; approximately 2,504 lines of code |
| Other branches seen | feature/frontend-week4, feature/frontend-week5-login-auth, feature/frontend-week5-register, and others; none were used as a basis for conclusions |

## 2.1 The BigPickle report was not attached

The task prompt states that a BigPickle frontend investigation report would be provided alongside this study. It was not present in the upload directory, which was empty when the session began, and no file matching that description exists anywhere in the repository (a repository-wide search for the name returned nothing). Rather than pretend to have read it, this study treats the bullet list in Section 7 of the task prompt — which summarizes an existing frontend investigation — as the stand-in for the BigPickle findings, and cross-checks every claim in it against the actual branch. If the full report becomes available later, the claims below can be re-verified against it directly; the verification table in Section 2.2 records exactly which claims were confirmed, nuanced, or could not be checked.

## 2.2 Cross-check of the investigation claims against the branch

The claim list from the prompt proved largely accurate, which speaks well of the underlying investigation, but two claims need important nuance and the rest were verified essentially as stated. The nuances matter for decision making, because they change what the fix actually is.

Table 2: Claim-by-claim verification

| Claim | Verdict | What the branch actually shows |
| --- | --- | --- |
| Next.js 16 App Router, React 19, TS strict, Tailwind 4, shadcn/base-nova on Base UI, Lucide, TanStack Query, Zod, keycloak-js, next-themes, Sentry, Storybook, standalone output | Confirmed | package.json: next 16.3.1, react 19.2.8, @base-ui/react 1.7.0, @tanstack/react-query 5.103.1, zod 4.6.5, keycloak-js 26.2.4, @sentry/nextjs 10.74.0, storybook 10.6.0; next.config.ts sets output: "standalone"; tsconfig has strict: true |
| Route list: /, /login, /register, /dashboard, /courses, /courses/new, /courses/[id], /courses/[id]/edit, /profile | Confirmed | All nine routes exist; /login and /register already sit in an (auth) route group |
| raw fetch in parts of the application | Nuanced | Every fetch already lives inside a TanStack Query hook — no component calls fetch directly. The real problem is that each hook re-implements identical token, URL, and error boilerplate; the fix is a thin shared apiFetch, not a migration away from fetch |
| currently limited/no automated frontend tests | Nuanced | True in effect (zero tests run), but the infrastructure exists and is unwired: vitest.config.ts is configured for Storybook-based tests, @vitest/browser-playwright and playwright are installed, and CI already runs lint + tsc --noEmit + build. The CI even prints a message that Vitest is skipped because package.json has no test script |
| duplicated UI patterns | Confirmed | Loading/error/empty blocks are re-implemented per page with five divergent variants; status-code-to-message mapping is duplicated in CourseForm and ProfileForm; two different ThemeToggle components are both in active use |
| hardcoded placeholder data | Confirmed | app/dashboard/page.tsx renders fictional stats (4 Courses, 12 Queries, 8 Quizzes, 142 Concepts); app/profile/page.tsx renders a fictional Subscription and Plan card; the home page has a decorative, non-functional subject input |
| inconsistent form controls | Confirmed | Input from components/ui sits alongside a raw <textarea> and a raw <select> with hand-rolled classes in the same forms |
| dark-mode inconsistencies | Confirmed | app/profile/page.tsx uses zero dark: variants (white cards on a dark background); the login page fixes a slate-900 background regardless of theme |
| unused components | Confirmed | components/courses/CourseTable.tsx is referenced nowhere; features/auth/api/useRegister.ts is an empty file; loginSchema and registerSchema are never used because login and register both delegate to Keycloak |
| mixed responsibilities | Partially confirmed | Forms own submission orchestration plus HTTP-status-to-message mapping; pages own data-fetching composition and inline state UI. Moderate, not severe |
| route protection limitations | Confirmed | Only /dashboard redirects unauthenticated users (via useEffect); /courses, /courses/[id], /courses/[id]/edit, and /profile have no redirect at all — unauthenticated users see raw error states instead |
| hardcoded redirect URLs | Confirmed, and worse than claimed | Beyond the code (keycloak.ts falls back to http://localhost:8080), the Keycloak realm only permits redirects to http://localhost:3000/*, and the Docker/deploy pipeline never bakes the Keycloak env vars into the image |
| missing standard loading/error/not-found patterns | Confirmed | No loading.tsx, error.tsx, or not-found.tsx exists anywhere in app/ |

# 3. Current Frontend Architecture

This section describes what actually exists, as factually as possible, so that later sections can argue from evidence rather than impressions. The frontend lives in frontend/ at the repository root and is a standard create-next-app-derived Next.js application of roughly 2,500 lines — small enough that a two-person pod can hold essentially all of it in their heads, which is itself an important architectural asset. The description below was assembled by reading every page, component, hook, and configuration file on the branch, and by tracing the three flows the task asked for: authentication, course CRUD, and profile update.

## 3.1 Stack and tooling

Table 3: Dependency inventory (`frontend/package.json`)

| Layer | Package and version | Observation |
| --- | --- | --- |
| Framework | next 16.3.1 (App Router, output: "standalone") | Current major version; AGENTS.md in the frontend warns that Next 16 has breaking changes |
| UI runtime | react / react-dom 19.2.8 | Current |
| Language | typescript ^5, strict: true | Strict mode is real, not aspirational |
| Styling | tailwindcss ^4 + @tailwindcss/postcss, tw-animate-css | CSS-first configuration in app/globals.css; no tailwind.config file |
| Components | shadcn (base-nova style) on @base-ui/react 1.7.0, class-variance-authority, clsx, tailwind-merge, lucide-react | components.json confirms style base-nova; rtl: false |
| Server state | @tanstack/react-query 5.103.1 | Used for all data fetching |
| Validation | zod 4.6.5 | Used for form validation only today; not for API responses |
| Auth | keycloak-js 26.2.4 | Client-side adapter, dynamic import |
| Theming | next-themes 0.4.6 | Default light, system preference disabled |
| Observability | @sentry/nextjs 10.74.0 | Init files present; see 3.7 for wiring gaps |
| Docs / tests | storybook 10.6.0 (+chromatic, addon-a11y, addon-docs, addon-vitest), vitest, @vitest/browser-playwright, playwright | Installed but no test script exists; one story file |
| Deliberately absent | No axios, no React Hook Form, no Redux/Zustand/Jotai, no i18n framework, no testing-library | A lean dependency list, which is a good sign for a team this size |

The npm scripts are dev, build, start, lint, storybook, and build-storybook. There is no test script and no dedicated typecheck script, although CI compensates by running npx tsc --noEmit directly. The Dockerfile is a clean multi-stage standalone build with a non-root runtime user, and only two build arguments: NEXT_PUBLIC_API_URL and NEXT_PUBLIC_SENTRY_DSN. The Keycloak variables are conspicuously absent, a point examined in detail in Section 3.6.

## 3.2 Directory and route structure

frontend/

        app/

          layout.tsx              # single root layout: Navbar + footer on every route

          page.tsx                # home (client component)

          globals.css             # full oklch design-token system, light + dark

          (auth)/login/page.tsx   # route group exists, but has NO layout.tsx

          (auth)/register/page.tsx

          dashboard/page.tsx      # the only page with an auth redirect

          courses/page.tsx        # list (client)

          courses/new/page.tsx    # server shell around CourseForm

          courses/[id]/page.tsx   # detail (client)

          courses/[id]/edit/page.tsx

          profile/page.tsx        # profile + create-profile flow (client)

        components/

          Navbar.tsx              # global nav; no mobile menu

          theme-provider.tsx, theme-toggle.tsx

          auth/    LoginForm, LogoutButton, UserInfo

          courses/ CourseForm, CourseTable (unused)

          profile/ ProfileForm

          ui/      badge, button, card, input, label, theme-toggle (2nd copy)

        features/

          auth/    api/useMe.ts, api/useRegister.ts (empty), schemas.ts, types.ts

          courses/ api/useCourses.ts, useCourse.ts, useCourseMutations.ts, schemas.ts

          profile/ api/useProfile.ts, useProfileMutation.ts, schemas.ts

        lib/

          keycloak.ts, auth-context.tsx, query-provider.tsx, utils.ts (cn)

        stories/ Button.stories.tsx   # the only story file

The features/ organization — one folder per domain with api/ hooks and schemas.ts — is a genuinely good convention that matches the size of the project, and this report recommends keeping it. Two structural facts stand out negatively. First, 19 of the 27 source files carry "use client", including every page except the login and new-course shells, so the application is effectively a client-rendered SPA that uses the App Router mostly as a file-based router; that is a coherent choice given client-side Keycloak auth, but it should be a conscious one. Second, there is exactly one layout — the root layout renders the Navbar and footer for every route including /login, which is why the login page shows both a navbar theme toggle and its own separate theme toggle.

## 3.3 Authentication flow

Authentication is entirely client-side and centered on three small modules. lib/keycloak.ts lazily creates a keycloak-js singleton via dynamic import, initializes it with onLoad: "check-sso", pkceMethod: "S256", and checkLoginIframe: false, memoizes the init promise so it runs once, and exposes getAccessToken(), which refreshes the token when it expires within 30 seconds. lib/auth-context.tsx wraps that in a provider whose context value is only isAuthenticated and isLoading — no user object, no roles, no login or logout functions, all of which live in the individual components that call getKeycloak() directly. Configuration comes from NEXT_PUBLIC_KEYCLOAK_URL, NEXT_PUBLIC_KEYCLOAK_REALM, and NEXT_PUBLIC_KEYCLOAK_CLIENT_ID, each with a localhost fallback baked into the source.

The login flow is: /login renders LoginForm, which calls keycloak.login({ redirectUri: window.location.origin }) — landing the user back on the home page after login. The register flow calls keycloak.register({ redirectUri: origin + "/dashboard" }), landing on the dashboard. Logout clears the entire TanStack Query cache and redirects to /login. These three redirect targets are mutually inconsistent, and none of them survives a round trip through a route guard. Route protection is a useEffect-based router.replace("/login") on the dashboard page only; the courses and profile routes have no guard, so an unauthenticated visitor sees error states produced by failed queries. Roles (student, instructor, admin) are returned by the backend /auth/me endpoint and even displayed by the UserInfo component, but no frontend access decision anywhere reads them.

Tokens live in memory only — the keycloak-js default storage is not overridden anywhere in lib/keycloak.ts, which is the safer choice for a public client and should be preserved. On the backend side, the FastAPI service validates bearer JWTs, and the Keycloak realm defines a separate openlearn-api client for it. The browser-facing openlearn-frontend client in infra/realm-export.json permits exactly one redirect URI, http://localhost:3000/*, with web origin http://localhost:3000.

## 3.4 Data fetching and the API layer

All server communication flows through TanStack Query hooks in features/*/api/, which is the right shape. The hooks use a small, consistent key set — ["auth", "me"], ["courses"], ["courses", courseId], ["profile"] — and gate data queries on me.isSuccess so that course and profile requests only fire once the /auth/me call has succeeded (this is the fix from commit 2c74a79). Inside each hook, however, the same five steps are re-implemented by hand: await getAccessToken(), throw if absent, read process.env.NEXT_PUBLIC_API_URL, call fetch with a bearer header, and throw on a non-OK status. Six fetch sites duplicate this sequence verbatim.

Error handling has drifted into two dialects. The mutation hooks define CourseApiError and ProfileApiError classes carrying an HTTP status, and the forms map statuses 401/403/404/422 to friendly messages inline, duplicated across CourseForm and ProfileForm. The query hooks throw plain Error with the status embedded in the message string, which pages then display raw to users. Response payloads are cast to hand-written interfaces (MeResponse, Course, Profile) with no runtime validation, despite Zod being installed and form schemas already existing; commit 55a46f5 ("remove stale preferred_lang from MeResponse type") is direct evidence that hand-written types drift from actual backend responses. fetchProfile treats a 404 as null, implementing the profile-create flow against the backend PUT upsert.

The QueryClient in lib/query-provider.tsx is constructed with no defaults, so TanStack Query defaults apply: staleTime of zero, refetch on mount and on window focus, and three retries with exponential backoff on every error. Mutations never invalidate queries — after creating or updating a course, CourseForm simply navigates to /courses, and the list shows fresh data only because the zero stale-time default triggers a refetch on remount. The same is true of profile updates, which neither invalidate ["profile"] nor navigate. This works today by coincidence of defaults, and it is exactly the kind of implicit behavior that breaks silently when someone later adds a sensible staleTime.

## 3.5 Forms and validation

Both forms use the same manual pattern: one useState per field, submit handler calls schema.safeParse, then walks result.error.issues to build a per-field error map by hand. CourseForm is roughly 190 lines for two fields; ProfileForm is roughly 305 lines for six fields, including a string-to-number round trip for daily_available_minutes. Within these otherwise token-clean forms, the description field is a raw <textarea> and the language selector a raw <select> with hand-rolled classes, so visual consistency with the Input component is lost. The loginSchema and registerSchema in features/auth/schemas.ts are dead code — login delegates entirely to Keycloak, and the register page is a single button that calls keycloak.register(). Server-side error display is present and even accessibility-aware (role="alert", aria-invalid), which is genuinely above average for a project at this maturity.

## 3.6 Environment, configuration, and deployment

frontend/.env.example declares exactly five variables, all NEXT_PUBLIC_ (API URL, Keycloak URL, realm, client ID) plus the Sentry DSN implicitly via the Dockerfile. Because NEXT_PUBLIC_* values are inlined into the client bundle at build time in Next.js, runtime environment variables cannot change them — and this is where the deployment chain breaks. The Dockerfile accepts only NEXT_PUBLIC_API_URL and NEXT_PUBLIC_SENTRY_DSN as build arguments. The GitHub Actions deploy workflow passes exactly those two. The staging Compose file then sets SENTRY_DSN as a runtime variable, which reaches the server config but not the already-bundled client config. At no point does `NEXT_PUBLIC_KEYCLOAK_URL`, the realm, or the client ID reach the build, so every deployed image carries the source-code fallback `http://localhost:8080`. Combined with the realm's localhost-only redirect list, authentication on any shared staging host cannot work: the browser would be sent to the visitor's own localhost for both the Keycloak login page and the post-login redirect.

This chain was verified in three places: frontend/Dockerfile (lines 14-18), .github/workflows/deploy-staging.yml (the build-args block), and infra/realm-export.json (the openlearn-frontend client). The repository's own docs/environments.md still describes staging and production as planned, and the dev Compose stack (Keycloak 26.7.3 with realm import, PostgreSQL, and a bootstrap script for a shared test user) works entirely on localhost — which is why this defect is invisible in day-to-day development. The frontend itself also hardcodes a localhost API fallback in keycloak.ts, and the home page contains a commented-out block of local dev commands at the bottom of app/page.tsx.

## 3.7 Testing, Storybook, and observability

CI (.github/workflows/ci.yml) runs a backend job with lint and pytest against a real PostgreSQL service, and a frontend job that runs npm run lint, npx tsc --noEmit, and npm run build. This is a solid baseline that many student projects never reach. The Vitest step is conditional on a test script that does not exist, so it prints a skip notice and does nothing. vitest.config.ts configures exactly one project: Storybook story tests executed in a headless Chromium via @vitest/browser-playwright. Storybook 10 itself is fully configured with the Chromatic, a11y, docs, and vitest addons, and a separate workflow publishes to Chromatic on every pull request — but stories/ contains a single file, Button.stories.tsx with seven stories, so the entire apparatus currently exercises one component. The a11y addon runs in todo mode, meaning violations are displayed but never fail.

Sentry is initialized in sentry.client.config.ts and sentry.server.config.ts with tracesSampleRate: 1.0 unconditionally and an environment derived from NODE_ENV. Neither the client DSN variable nor any Sentry configuration appears in .env.example, and crucially next.config.ts does not wrap the configuration with withSentryConfig, which is what uploads source maps and instruments builds; without it, production error reports will carry minified stack traces. instrumentation.ts registers the server config correctly. Observability for the frontend is therefore best described as installed but not yet wired to deliver its value.

# 4. Main Problems and Opportunities

This section separates what is genuinely broken, what is architecturally weak, what is merely inconsistent, what is missing, what is debt, and — just as important for a team with limited frontend capacity — what is already fine and therefore should not be touched. Each item cites the evidence found on the branch, because the whole point of this study is that recommendations should be argued from verified facts rather than from how projects like this usually look.

## 4.1 Real problems (things that are broken or will break)

Table 4: Verified problems, ranked by severity

| # | Problem | Evidence |
| --- | --- | --- |
| P1 | Deployed authentication is dev-machine-only: Keycloak env vars are never baked into the Docker image, and the realm permits only localhost redirects | frontend/Dockerfile build args (only API URL and Sentry DSN); .github/workflows/deploy-staging.yml build-args; infra/realm-export.json openlearn-frontend client redirectUris: ["http://localhost:3000/*"]; lib/keycloak.ts localhost fallbacks |
| P2 | Mutations never invalidate the query cache; freshness depends on accidental defaults | useCourseMutations.ts and useProfileMutation.ts contain no invalidateQueries; CourseForm navigates and relies on staleTime: 0 remount refetch; query-provider.tsx sets no defaults |
| P3 | Hand-written response types drift from the backend; the codebase has already paid this cost once | Commit 55a46f5 "remove stale preferred_lang from MeResponse type"; features/auth/types.ts and useCourses.ts interfaces with no runtime validation |
| P4 | Six fetch sites duplicate identical token + URL + error boilerplate with two divergent error styles | Line-by-line comparison of useMe, useCourses, useCourse, useCourseMutations, useProfile, useProfileMutation |
| P5 | The profile page is visually broken in dark mode, and the login page ignores the theme for its background | app/profile/page.tsx uses only bg-white/border-slate-200-style classes with zero dark: variants; app/(auth)/login/page.tsx fixes bg-slate-900 |
| P6 | Dashboard and profile present fabricated data as real | app/dashboard/page.tsx stats grid (4 Courses, 12 Queries, 8 Quizzes, 142 Concepts); profile Subscription and Plan card; home decorative input |
| P7 | Unauthenticated users of four data routes see raw error states instead of a redirect | No guard in courses, courses/[id], courses/[id]/edit, or profile pages; only dashboard/page.tsx redirects |

## 4.2 Architectural weaknesses

- No API boundary. Every hook re-derives the request path from scratch, so cross-cutting concerns (auth headers, error normalization, response parsing, logging) can only be added by editing six files in lockstep. This is the single highest-leverage structural gap.

- No shared state vocabulary. Each page hand-rolls its own loading, error, and empty presentation, five variants total, from plain text to inline cards to spinners. Nothing composes; nothing is testable in isolation.

- Route protection is per-page convention rather than structure. One page guards, four do not, and the guard itself is a useEffect race-prone pattern that flickers content before redirecting.

- The auth context is too thin for what the app needs next. useAuth() exposes two booleans; user identity, roles, and session actions are re-fetched or re-implemented ad hoc at each call site (Navbar, Home, Dashboard, ProfilePage all call useMe() independently).

- Redirect flow is inconsistent by design drift. Login returns to the home page, register to the dashboard, logout to the login page; guards then bounce users around without a redirectedFrom concept.

## 4.3 Inconsistencies and debt

- Two styling dialects. Semantic tokens (bg-card, text-muted-foreground, used well on the courses pages) coexist with raw slate/indigo classes (home hero, dashboard banner, profile, Navbar). Dark mode works exactly where the token dialect was used and breaks where it was not.

- Two ThemeToggle implementations, both live. components/theme-toggle.tsx (raw button, uses theme) serves the login page; components/ui/theme-toggle.tsx (Button-based, uses resolvedTheme) serves the Navbar. The login page therefore shows both a navbar toggle and its own.

- Dead code inventory. CourseTable.tsx (never imported), features/auth/api/useRegister.ts (zero bytes), loginSchema and registerSchema (never used), the commented dev-commands block in app/page.tsx, and a useMe() as { data: any } cast on the home page that silently disables type checking where it is used.

- Navigation gaps. The Navbar hides its links below md with no mobile menu at all; two different links both point to /dashboard; labels (My Materials, RAG Chat) do not match route names.

- Arabic-first in name only. lang="en", Geist Latin-only font subsets, rtl: false in components.json, no dir attribute anywhere — while the team's own documentation and code comments are largely Arabic and the profile schema stores a preferred_language enum of en/ar. One Navbar border does use logical properties (border-s ps-3), proving the pattern is known but not applied.

## 4.4 Missing foundations

Three standard Next.js App Router files are absent everywhere: loading.tsx, error.tsx, and not-found.tsx. Concretely, a slow course fetch renders a bare "Loading course..." line, a crashed component takes the whole page down with it, and a bad course ID surfaces as Failed to fetch course: 404 — a raw error message where a proper not-found page belongs. There is also no frontend test of any kind actually executing, no test npm script, no project-specific README (the current one is the untouched create-next-app template), and no Arabic-capable font. On the opportunity side, the backend already implements DELETE /v1/courses/{id} and the frontend offers no way to call it, and the Vitest/Playwright/Storybook toolchain is one npm script away from being a real (if small) test foundation.

## 4.5 Things that are already fine

It is worth stating plainly, because modernization projects tend to destroy what works. The stack choice is coherent and current — nothing in the dependency list needs replacing, and the absence of axios, a state library, a form library, and an i18n framework is a strength, not a gap, at this scale. The oklch token system in globals.css (light and dark, semantic success/warning/error/info colors, chart and sidebar tokens, radius and shadow scales) is a well-made design foundation that most of the app simply fails to use consistently. The base-nova UI primitives are correct, modern Base UI compositions. The features/ per-domain organization with api/ hooks and schemas.ts is the right shape for three domains and nine routes. Forms validate with Zod and display errors with role="alert" and aria-invalid — above-average accessibility practice. CI already gates every pull request on lint, strict type checking, and a production build. The Dockerfile is a proper multi-stage standalone build with a non-root user. And the recently landed auth-sequencing and token-refresh fixes show the team is actively converging the integration. The correct strategy is to build on all of this, not to restructure it.

# 5. Decision Inventory

The decisions below are the ones that genuinely need to be made before implementation begins, in the sense that implementing without deciding them means deciding them implicitly and inconsistently. Each is classified as must decide now (blocks or shapes the first implementation slice), should decide soon (shapes the first month of work), or can defer (real, but safely postponable with a recorded re-trigger condition). Section 6 discusses each in depth using the full decision format; Section 7 maps their dependencies; Section 8 records the proposed baseline.

Table 5: Decision inventory

| ID | Decision | Core question | Priority |
| --- | --- | --- | --- |
| D1 | Application structure and route groups | Keep the current shape; introduce an (app) group with its own layout for authenticated routes? | Must decide now |
| D2 | Component boundaries and extraction rules | What is shared vs. route-specific; when to extract; what to delete? | Must decide now |
| D3 | API boundary | Introduce a thin typed apiFetch helper (yes/no, and how thin)? | Must decide now |
| D4 | Schema strategy | Zod schemas as the single source of truth for requests and responses? | Must decide now |
| D5 | Data fetching conventions | Query defaults, key factories, mutation invalidation rules? | Must decide now |
| D6 | Authentication architecture | Keep client-side keycloak-js, or move to a BFF/server-side model? | Must decide now |
| D7 | Route protection and redirects | AuthGuard component, guard placement, consistent post-login redirect | Must decide now |
| D8 | Forms and validation | Keep manual controlled forms + Zod, or adopt React Hook Form? | Should decide soon |
| D9 | UI/design system adoption | One styling dialect on the existing tokens; how to enforce? | Should decide soon |
| D10 | Arabic-first and RTL readiness | RTL infrastructure now, full i18n framework later — or neither? | Should decide soon |
| D11 | Loading, error, and empty states | Route-level files plus shared state components — what exactly? | Should decide soon |
| D12 | Testing strategy | What is the minimum useful foundation given two engineers? | Should decide soon |
| D13 | Storybook role | Keep, and for what scope; wire story tests into CI? | Should decide soon |
| D14 | Observability | Fix Sentry wiring (source maps, DSN, sampling) and stop there? | Should decide soon |
| D15 | Environment and configuration | Central config module; fix the build-time baking of Keycloak config | Must decide now |
| D16 | Performance | Is any performance work justified today? | Can defer |
| D17 | Accessibility baseline | What is the realistic baseline and how is it checked? | Can defer (baseline now, audit later) |
| D18 | Security review | Token storage, exposure surface, headers — what actually needs attention? | Can defer (two items now) |
| D19 | Migration strategy | Incremental slices vs. controlled rewrite; PR discipline | Must decide now |

# 6. Detailed Decision Discussions

Each decision below follows the required format: problem, current state, evidence, realistic options, trade-offs, fit for OpenLearn-AI, dependencies, migration impact, recommendation, deferral, priority, and confidence. Options are deliberately limited to the two or three that a two-engineer pod could actually execute; attractive-but-irrelevant alternatives are collected once, in Section 16, instead of being rehearsed per decision. Research is cited where it materially affected the outcome, and links point at official documentation wherever possible.

## D1 — Application Structure and Route Groups

Problem. All nine routes share one root layout that renders the Navbar and footer everywhere, including on the login and register pages; there is no structural distinction between public routes, authenticated routes, and future marketing content. Route protection is therefore per-page convention rather than structure, and every structural improvement (guards, layouts, skeletons) has to be re-invented page by page.

Current State. A single app/layout.tsx wraps ThemeProvider, AppQueryProvider, AuthProvider, Navbar, page content, and a global footer. An (auth) route group exists for login and register but contains no layout.tsx of its own, so it currently changes nothing except the URL shape. Nineteen of 27 source files are client components.

Evidence. app/layout.tsx renders Navbar unconditionally (including the Arabic code comment explaining the Navbar is deliberately placed outside everything to keep it fixed); the login page additionally renders its own ThemeToggle, producing two visible toggles on /login; only dashboard/page.tsx implements a redirect guard.

Options. A. Keep flat structure, keep the global Navbar, fix pages individually. Zero structural change; every improvement stays per-page. B. Introduce an `(app)` route group with a shared authenticated layout. Public routes (/, (auth)/*) keep a minimal root layout; authenticated routes move under app/(app)/ with a layout that owns the Navbar, the AuthGuard, and eventually breadcrumbs/loading shells. C. Full restructure with route groups per feature plus a `(marketing)` group and nested course layouts. Premature: there are nine routes and one navigation level.

Trade-offs. Option A costs nothing now and pays nothing later — it cements the per-page guard problem and the login-page Navbar oddity. Option B is a folder move plus one new layout file; it makes guards structural (one place), lets the login page drop its duplicate toggle, and gives future features (RAG chat, knowledge graph) a ready-made authenticated shell. Option B's cost is one batch of file moves in a single PR and a brief URL-verification pass — route group parentheses do not affect URLs, so no links change. Option C would burn review budget re-arranging a small codebase for no user-visible gain.

Fit for OpenLearn-AI. The team is two engineers plus a lead on a graduation timeline with Friday demos; they need changes that are easy to review and impossible to half-merge. Option B is exactly one reviewable PR and permanently reduces the number of places future people must remember to add a guard. It also aligns with how the App Router is designed to be used (layouts as structural units), so it reads as ordinary Next.js to any new contributor.

Dependencies. D7 (route protection) and D11 (route-level loading/error files) both become simpler if this decision lands first; D2 (component placement) uses the resulting directory shape.

Migration Impact. Move dashboard/, courses/, profile/ under app/(app)/, create app/(app)/layout.tsx with Navbar + guard, remove Navbar from the root layout, delete the login page's private ThemeToggle usage (the Navbar one remains once the Navbar moves out of public pages — the login page keeps a toggle only if wanted, exactly once). No URL changes; no backend impact.

Recommendation. Adopt Option B now, in its minimal form: one (app) group, one layout, no nested per-feature layouts until a second navigation level actually exists. Reject Option C explicitly.

Can It Be Deferred. No — it is the cheapest structural prerequisite for D7 and D11, and deferring it multiplies per-page work in the meantime.

Priority. Must decide now.

Confidence / Unknowns. High. Verified against the branch directly. The only open question is whether the team wants a visible footer on auth pages, which is a one-line preference either way.

## D2 — Component Boundaries and Extraction Rules

Problem. The codebase has no stated rule for what lives where, and the result is visible: an unused CourseTable next to an inline course card, two ThemeToggle implementations, forms of 190 and 305 lines that mix rendering with submission orchestration and HTTP-status message mapping, and duplicated user-identity logic (useMe + initial-letter derivation) written out three times in Navbar, Home, and Profile.

Current State. components/ holds Navbar, theme pieces, and per-domain folders (auth, courses, profile) alongside components/ui/ primitives; features/ holds hooks and schemas only. Route-specific composition lives inside app/*/page.tsx files.

Evidence. grep -r CourseTable returns only its own file; components/theme-toggle.tsx and components/ui/theme-toggle.tsx both exist and are both imported (login page vs. Navbar); app/page.tsx, app/profile/page.tsx, and components/Navbar.tsx each re-implement the email-or-fallback plus initial computation.

Options. A. Write conventions only, no moves. Document placement rules and apply them opportunistically. B. Conventions plus a small, evidence-driven cleanup. Three rules (below) plus deleting dead code, extracting CourseCard (used twice in spirit: list page now, dashboard soon), extracting UserName (three duplications), and keeping CourseForm/ProfileForm as single components but moving status-to-message mapping into the shared error type from D3. C. A full composition refactor now (field-level components, render props, slots everywhere). Premature for six shared components.

Trade-offs. A costs nothing and leaves the duplications that already caused the two-Toggle and dead-CourseTable confusion. B is roughly a day of work and removes every concrete duplication found on the branch while establishing the rules future code will follow. C would add abstraction layers the team would then maintain without any duplication left to justify them.

Fit for OpenLearn-AI. Small team, high code-review value per line. Three memorable rules beat a component taxonomy nobody enforces.

Dependencies. Benefits from D1 (the directory shape exists first); D3 (shared ApiError absorbs the duplicated status mapping); D9 (the token dialect defines what a shared component may style with).

Migration Impact. Deletions (CourseTable, one ThemeToggle, useRegister.ts, unused schemas, the home page's comment block) are one zero-risk PR. CourseCard and UserName extractions are mechanical and reviewed as reference implementations of the rules.

Recommendation. Adopt B with these three rules: (1) components/ui/ is generated primitives only — never edit by hand, never import app code; (2) components/ is for cross-domain shared components (Navbar, CourseCard, UserName, state components from D11) — something must be needed by two owners before it moves here; (3) everything else lives with its feature or its route. Delete dead code on sight in the same PR that proves it dead.

Can It Be Deferred. Partially. The deletion PR can happen any time; the extraction rules should land with Stage 1-2 so early migrations set the pattern.

Priority. Must decide now (rules), execution incremental.

Confidence / Unknowns. High on deletions and rules; medium on CourseCard (its dashboard reuse depends on dashboard redesign choices in Stage 3).

## D3 — API Boundary

Problem. There is no shared API boundary. Six hook files re-implement token acquisition, URL construction, authorization headers, and non-OK handling with slight per-file drift, which makes every cross-cutting concern (better error messages, 401 handling, Sentry breadcrumbs, response validation) a six-file change. This is also the duplication that most directly slows down every future feature.

Current State. Each hook independently calls getAccessToken(), throws Error("Not authenticated") or a domain-specific *ApiError on missing tokens, reads process.env.NEXT_PUBLIC_API_URL, and throws on non-OK responses with the status baked into a message string. Responses are cast to hand-written types.

Evidence. Side-by-side reading of features/auth/api/useMe.ts, features/courses/api/useCourses.ts, useCourse.ts, useCourseMutations.ts, features/profile/api/useProfile.ts, useProfileMutation.ts. The mutation files define two parallel error classes; the query files define none.

Options. A. Status quo plus discipline. Keep per-hook fetch and rely on review to keep them aligned. B. One thin `apiFetch` helper in `lib/api.ts`. A single typed function (path, method, body, optional schema) that resolves the token, prefixes the base URL, sets headers, normalizes errors into one ApiError with .status, and optionally parses the response with a Zod schema. Roughly 60 to 80 lines including the error class. C. A generated client (openapi-typescript, orval, hey-api) or a repository/service layer. Attractive at larger scale; here it adds a codegen pipeline, generated types that drift differently, and a learning curve for two engineers.

Trade-offs. A keeps zero new abstraction but guarantees continued drift — the cost is already visible in the two error dialects. B removes the duplication in one place, makes D4 (response parsing) and D14 (Sentry breadcrumbs) one-line additions later, and is small enough to read in a single sitting; its risk is only that it grows. C solves a problem this API surface (three endpoints groups, five operations... soon a handful more for materials/RAG) does not have; manual typed wrappers plus Zod give the same type safety without a build step, and can be swapped for codegen later without touching call sites if the endpoint count ever justifies it.

Fit for OpenLearn-AI. B matches the team's stated philosophy (simple conventions over infrastructure) and their review bandwidth: one 80-line file with unit tests is a pleasant review; a codegen pipeline is a permanent second thing to keep green.

Dependencies. D4 defines what apiFetch parses into; D5 defines where it is called from; D15 provides the validated config (base URL) it reads.

Migration Impact. Add lib/api.ts + ApiError; migrate hooks one feature at a time (courses first as the reference implementation — Section 12); CourseApiError/ProfileApiError collapse into ApiError as each form migrates. The 404-as-null special case in fetchProfile becomes an explicit allowNotFound option or stays at the call site — a one-line decision during implementation.

Recommendation. Adopt B, with a hard size cap: if lib/api.ts ever exceeds roughly 150 lines or grows a plugin system, it has become Option C by accident and should be simplified back. Reject C now and record its re-trigger condition (Section 15).

Can It Be Deferred. No — it is the foundation the first slice establishes, and every later stage composes on it.

Priority. Must decide now.

Confidence / Unknowns. High. The pattern is exactly what TanStack Query's own docs assume (query functions are plain async functions; see tanstack.com/query/latest). The only unknown is the profile 404 ergonomics, trivially resolvable in implementation.

## D4 — Schema Strategy: Zod as the Single Source of Truth

Problem. Response types are maintained by hand in parallel with the backend, and they have already drifted once. Runtime validation of responses does not exist, so a backend change surfaces as undefined rendering in the UI rather than as a loud, actionable error.

Current State. features/auth/types.ts (MeResponse), features/courses/api/useCourses.ts (Course), features/profile/api/useProfile.ts (Profile) are hand-written interfaces. Zod 4 is installed and used only for form-input validation in the three schemas.ts files.

Evidence. Commit 55a46f5 — "remove stale preferred_lang from MeResponse type" — is a post-hoc fix for exactly this drift. The home page casts useMe() to any, which hides drift entirely at the most-visited page. The backend publishes an OpenAPI spec (FastAPI auto-docs), so shapes are knowable.

Options. A. Keep hand-written response types. Zero new code; drift remains a whack-a-mole. B. One Zod schema set per domain covering both responses and form payloads. features/courses/schemas.ts gains courseSchema (already exists, for forms) plus courseResponseSchema; types become z.infer<...> derivations; apiFetch from D3 parses responses against the schema. C. Full generated types from OpenAPI with runtime validation (zod-from-openapi pipelines). Same objections as D3-C, with an extra generation step.

Trade-offs. A is the current cost curve, already paid once and invisible on the home page due to an any cast. B adds one schema per endpoint (about six today) and a parse call, and converts drift from a rendering bug into a single thrown error with a path — during development this is a feature, not overhead. B also merges the request/response and form-schema files into one obvious place per domain, which is easier to teach than two type sources. C's generated types would be more authoritative but add tooling; with three domains this is not yet worth a pipeline.

Fit for OpenLearn-AI. Zod is already in the dependency list and the team already writes schemas; B is an extension of an existing habit, not a new one. Schema files are also the natural place for the small Arabic-aware constraints that will come with D10 (e.g., string length semantics).

Dependencies. Requires D3 (apiFetch is where parsing happens). Feeds D5 (query options infer types from schemas) and D8 (forms already share these files).

Migration Impact. Extend features/*/schemas.ts, replace hand-written interfaces with inferred types, delete features/auth/types.ts. The home page's any cast disappears as a side effect. No backend changes; no visual changes.

Recommendation. Adopt B. Parse at the boundary, trust the types inward. Keep schemas per-domain rather than a central schema package.

Can It Be Deferred. Not without keeping a known, recurring failure mode; it is also the cheapest of the foundational decisions.

Priority. Must decide now.

Confidence / Unknowns. High on the pattern. Unknown: exact response envelope for lists (currently a bare array) — confirm against the backend when writing the schema; this is a 10-minute check.

## D5 — Data Fetching Conventions (TanStack Query)

Problem. Query behavior is defined by library defaults nobody chose: staleTime: 0 with refetch-on-mount/focus, three retries on every error (including the predictable 401 of a logged-out visitor), and mutations that never invalidate the cache. Freshness currently works by coincidence, and the coincidence has a name — zero stale-time — that anyone setting a reasonable default later would silently break.

Current State. lib/query-provider.tsx constructs new QueryClient() with no options. Keys are flat and hand-rolled (["auth","me"], ["courses"], ["courses", id], ["profile"]). Data queries gate on me.isSuccess. Mutations navigate or show a toast-equivalent message and invalidate nothing.

Evidence. useCourseMutations.ts — no invalidateQueries anywhere in the repository (grep returns zero hits outside the logout cache clear); the refetchOnWindowFocus default means every alt-tab refires /auth/me; unauthenticated visitors' useMe errors retry three times with exponential backoff before the UI gives up, on every page including public ones (Navbar subscribes on all routes).

Options. A. Keep defaults, add invalidation ad hoc per mutation. Minimal, but leaves the retry/refetch behavior unowned. B. Own the defaults once, plus conventions. Set QueryClient defaults explicitly (staleTime around 30s for read models, retry: 1 or status-aware retry, refetchOnWindowFocus: false for this app's usage), standardize a per-domain key factory (courseKeys.all/list/detail(id)), put options into queryOptions(...) objects next to the hooks (the pattern TanStack Query's documentation recommends for type safety), and make every mutation invalidate its keys (onSuccess or the newer mutator-side invalidation). C. Add a devtools-driven cache layer, optimistic updates, and normalized caches. Not justified; nothing here is hot enough.

Trade-offs. B's explicit defaults change observable behavior slightly (fewer refetches, fewer retries) — which is the point, but must be listed as a behavior change in the PR. Key factories add one small file per domain and pay for themselves the first time a mutation needs to invalidate a list. Optimistic updates (rejected) would add rollback complexity to flows that take one round trip on a LAN-fast backend.

Fit for OpenLearn-AI. Two engineers cannot afford per-hook folklore. Explicit defaults in one provider file plus three tiny key factories is the minimum viable convention set and is idiomatic TanStack Query 5.

Dependencies. Consumes D3/D4 (typed fetch + parsed responses). D11's state components consume the standardized isPending/isError surface that results.

Migration Impact. One PR for provider defaults + key factories; each feature migration (Stage 1-3) adopts them. Course create/update gain invalidateQueries(courseKeys.all); profile update gains invalidateQueries(["profile"]) and the success message stays. Behavior deltas documented in the PR body.

Recommendation. Adopt B exactly as scoped; reject C explicitly. Local UI state stays in useState; no global state library (verified unnecessary — the only cross-component state today is theme, which next-themes already owns).

Can It Be Deferred. The defaults PR can slip a week without blocking others; the invalidation convention cannot slip past the first feature migration.

Priority. Must decide now.

Confidence / Unknowns. High on the pattern (official docs). Unknown: the ideal staleTime number — start at 30 seconds, adjust from observed usage; it is a one-line change.

## D6 — Authentication Architecture

Problem. Authentication works locally and nowhere else, and its responsibilities are scattered: the context exposes two booleans, identity/roles come from a separate /auth/me query, login/register/logout call getKeycloak() from three different components, and redirects are inconsistent. Any naive 'modernization' here risks breaking the one integration the team just stabilized through ten issue fixes.

Current State. keycloak-js 26.2.4 singleton (lib/keycloak.ts) with check-sso + PKCE S256, tokens in memory, refresh-before-request via updateToken(30). A thin AuthProvider (lib/auth-context.tsx). Bearer tokens attached per-hook (→ D3). Backend FastAPI validates JWTs; Keycloak realm serves both an openlearn-frontend public client and an openlearn-api client.

Evidence. The localhost-only redirect list in infra/realm-export.json; the missing Keycloak build args in frontend/Dockerfile and the deploy workflow (Section 3.6); the three different post-auth redirect targets; recent fix commits ff53d61 (token refresh before requests) and 2c74a79 (auth sequencing before dependent queries) showing this area is actively stabilizing. Research note: the Keycloak project deprecated the legacy JavaScript adapter while maintaining the keycloak-js npm adapter as the current path — the repository already uses the right one (keycloak.org securing-apps docs).

Options. A. Keep client-side keycloak-js; consolidate and fix configuration. One lib/auth.ts owning config + login/register/logout + redirect policy; env vars validated by D15's config module and baked at build; realm updated per environment. B. Backend-for-Frontend (BFF): server routes hold the session, browser gets an httpOnly cookie. Stronger token isolation, but it introduces a server session layer, requires backend/infra coordination, and rewrites everything the ten issue fixes just stabilized. C. Replace with Auth.js/next-auth or a commercial provider. Would discard the Keycloak server the whole platform (and backend) is built around.

Trade-offs. A keeps tokens in browser memory (acceptable for a public client with PKCE, and already the status quo), keeps the security model the backend expects, and concentrates the actual defect — configuration — where it lives. B is the textbook answer for token exfiltration resistance and would also make route protection server-checkable, but costs weeks of cross-pod work for a threat model (XSS-token-theft) this stage of the project does not carry, and touches the protected boundary the task explicitly warned about. C solves a problem nobody has.

Fit for OpenLearn-AI. The team handbook itself says working software beats perfect architecture. Option A is a few days, reviewable, and reversible; B is a project. A also matches Keycloak's own current guidance for SPAs using their maintained adapter.

Dependencies. D15 (config baking) is the real fix carrier here; D7 consumes the consolidated auth module; D12's E2E tests depend on auth working on a shared host, i.e., on this decision plus D15 actually shipping.

Migration Impact. No protocol changes: same client, same realm, same PKCE flow, same backend validation. Code consolidation into lib/auth.ts; realm redirectUris/webOrigins extended per environment (a Pod D coordination item); Dockerfile and workflow gain three build args. Rollback is trivial (git revert; realm re-import).

Recommendation. Adopt A. Treat B as a recorded deferred decision with a concrete re-trigger (a stated security bar requiring httpOnly sessions, or a move to server-rendered pages needing server-side identity). Do not touch the token flow itself — it is protected functionality.

Can It Be Deferred. The consolidation can proceed incrementally; the configuration fix (with D15) cannot defer past the next staging deployment, because staging auth is currently broken by construction.

Priority. Must decide now (as a KEEP + FIX decision).

Confidence / Unknowns. High on keeping the architecture. Unknown: who owns realm changes on the shared Keycloak — assign explicitly to avoid a Pod C/Pod D gap.

## D7 — Route Protection and Redirects

Problem. Four of five authenticated routes have no protection; the one guard that exists is a client-side useEffect redirect that flashes the loading shell, and post-login destinations are inconsistent (home vs. dashboard), with no way to return a user to the page they originally requested.

Current State. dashboard/page.tsx redirects in an effect when !isAuthenticated && !isLoading; courses and profile pages render query error states instead of redirecting; LoginForm redirects to window.location.origin; RegisterPage to /dashboard; LogoutButton to /login. Roles exist in MeResponse.roles but gate nothing.

Evidence. Reading the five pages listed above; the role="alert" error paragraphs in courses pages are the visible symptom unauthenticated users currently see.

Options. A. Guard component used per page (status quo pattern, extended). Requires remembering on every page; guards still flash. B. One `AuthGuard` used by the `(app)` layout from D1. A single client component that renders a lightweight skeleton while auth state resolves, redirects to /login when unauthenticated, and otherwise renders children; login reads a redirectedFrom (or next) parameter to return the user whence they came. C. Next.js `proxy.ts` (the Next 16 renaming of `middleware.ts`) performing a cheap cookie-presence check for an early redirect, plus B for the real check. Research confirmed the rename (nextjs.org/docs); the catch is that keycloak-js with check-sso does not set a first-party cookie the proxy can reliably read, so the proxy check would need an additional session cookie the app does not currently set.

Trade-offs. B alone still allows a brief authenticated-shell flash before the client auth state resolves — acceptable, because all real protection is server-side (the API rejects unauthenticated requests) and the guard is UX, not the security boundary. C adds an early-exit optimization whose plumbing (a synthetic cookie) is only worth it if page-weight flashing becomes a real complaint; it is one small file later if ever needed. Important framing: in this architecture the backend is the security boundary — route guarding is about not showing broken UI, not about protecting data.

Fit for OpenLearn-AI. B is one component, one layout edit, and one login-page change — a single small PR that closes a concrete broken-UX hole (P7). The role story stays minimal: a useHasRole helper reading MeResponse.roles when the first role-gated feature (likely instructor course management) actually lands; not before.

Dependencies. Requires D1 (layout placement) and consumes D6's consolidated auth module. The redirect policy component also finishes the login/register/logout consistency work.

Migration Impact. Delete the dashboard's private guard; add AuthGuard to the (app) layout; align login redirect to /dashboard by default with redirectedFrom support; register keeps /dashboard. Protected functionality note: changing the login destination from home to dashboard is a deliberate, announced behavior change — the home CTA already sends authenticated users to the dashboard, so no user journey is lost.

Recommendation. Adopt B now; note C as a cheap optional add-on with its cookie prerequisite, to reconsider only if the flash is objectionable. Do not build a role framework until a feature needs one.

Can It Be Deferred. No — it is the user-visible fix for P7 and a prerequisite for honest E2E tests (D12).

Priority. Must decide now.

Confidence / Unknowns. High. The Next.js 16 proxy/middleware rename is documented; the cookie limitation of check-sso is a well-known keycloak-js behavior. Unknown: preferred post-login landing (dashboard vs. last page) — product call, defaulting to dashboard.

## D8 — Forms and Validation

Problem. Two forms totaling roughly 500 lines mix field state, validation, submission, and HTTP-status message mapping in single components, with raw <textarea>/<select> elements breaking visual consistency. The question is whether a form library is now justified.

Current State. Manual controlled inputs (useState per field), Zod safeParse on submit, hand-rolled issue-to-field-error loops, isPending disabling, role="alert" error display. No React Hook Form, no form context, no server actions.

Evidence. components/courses/CourseForm.tsx (190 lines, 2 fields), components/profile/ProfileForm.tsx (305 lines, 6 fields, string-to-number conversion for minutes); loginSchema/registerSchema unused because those flows delegate to Keycloak.

Options. A. Keep manual + Zod, extract the repetitive parts. A tiny useZodForm hook (values, errors, handleChange, submit) or even just a Field wrapper component (label + control + error text) removes most of the volume while keeping zero dependencies. B. Adopt React Hook Form (+ @hookform/resolvers). Industry default for larger forms; adds two dependencies and an API to learn. C. React 19 `useActionState` + server actions. Attractive direction on paper, but the backend is a separate FastAPI service, not Next server actions, so this would add a proxy layer for no functional gain.

Trade-offs. A keeps the mental model the team already demonstrates competence with, and at 2-8 fields the boilerplate cost is a dozen lines per form once the Field wrapper exists. B buys re-render avoidance and ecosystem patterns that matter at 15+ fields with cross-field async validation — the RAG settings or quiz-builder forms of later phases, not today's. C conflicts with the actual backend topology.

Fit for OpenLearn-AI. The next real forms (course creation already exists; material upload; quiz config) are 3-8 field affairs. A is sufficient; B is a recorded re-trigger away.

Dependencies. D3 (shared ApiError absorbs the duplicated status mapping, deleting about 40 lines across both forms); D9 (the Field wrapper styles from tokens, and a proper Textarea/Select pair joins components/ui/ via shadcn add — generated, not hand-built).

Migration Impact. None until each form is touched in Stage 3; no behavior change, identical validation rules and messages.

Recommendation. Adopt A: keep manual controlled forms with Zod; add a Field wrapper and Textarea/Select primitives; revisit RHF when a form exceeds roughly 8 fields or needs cross-field async validation.

Can It Be Deferred. Yes — beyond the Field-wrapper extraction, nothing is urgent.

Priority. Should decide soon.

Confidence / Unknowns. High. The size threshold is a judgment call, recorded so it is a data-driven revisit rather than a fashion-driven one.

## D9 — UI / Design System Adoption

Problem. The application speaks two visual dialects: semantic tokens (used consistently and well on the courses pages) and a raw slate/indigo vocabulary (home hero, dashboard banner, profile page, Navbar). Dark mode works precisely where the token dialect was used and is visually broken on the profile page, which has zero dark: variants.

Current State. app/globals.css defines a complete oklch token system — core, surfaces, brand, muted, semantic success/warning/error/info, charts, sidebar, radius, shadows — in light and dark. The base-nova primitives (button, input, card, badge, label) consume the tokens correctly. Roughly half the page-level markup bypasses them.

Evidence. Side-by-side of app/courses/page.tsx (tokens throughout, dark mode correct) vs. app/profile/page.tsx (raw bg-white/border-slate-200, broken in dark) vs. app/(auth)/login/page.tsx (fixed bg-slate-900 regardless of theme). The fake-data banners (P6) are also where the raw dialect lives.

Options. A. Declare the tokens the single dialect and migrate pages onto them incrementally. One rule: no new raw palette classes in reviewed code; existing raw usage migrates as each route is touched. B. Also build an internal component kit / design-system package on top (PageHeader, StatCard, Banner, Section...). Tempting, but at three composite patterns (state blocks, cards, page headers) a full kit is overhead. C. Re-theme / re-design now (new palette, new primitives). Solves nothing that adoption discipline does not, and discards a good token set.

Trade-offs. A requires review discipline rather than tooling — the cheapest enforcement is a short CONTRIBUTING note plus the reviewer checklist; an ESLint rule for raw slate-/indigo- classes in app code is possible later if drift recurs. B centralizes the three composites that genuinely repeat (Section 11's state components + PageHeader) without becoming a system. The hard-gradient banners deserve a decision: token-based equivalents (e.g., bg-primary text-primary-foreground bands) trade some visual punch for theme correctness — a product call made once, in Stage 3.

Fit for OpenLearn-AI. The token system already exists and is good; the missing ingredient is a rule, not infrastructure. This is the cheapest large visual win available to the team.

Dependencies. D10 (RTL) rides along during each page migration (logical properties instead of left/right). D2's shared components are built from tokens by rule.

Migration Impact. Per-route visual PRs in Stage 3; profile page dark mode is the first. No component library changes; components/ui/ stays generated.

Recommendation. Adopt A with the smallkit exception: build exactly three shared composites (PageHeader, and D11's LoadingBlock/ErrorState/EmptyState), styled only from tokens. Reject B and C.

Can It Be Deferred. The rule cannot (every new page extends the debt); the migrations can proceed route by route.

Priority. Should decide now (rule), migrate incrementally.

Confidence / Unknowns. High on the rule; medium on banner aesthetics (product taste).

## D10 — Arabic-First and RTL Readiness

Problem. The product is Arabic-first, but the frontend is English-only in every technical dimension: lang="en", no dir attribute, Latin-only Geist subsets (no Arabic-capable font loaded), and rtl: false in components.json. Retrofitting direction and typography later costs more than laying the rails now, because every page migration would otherwise need a second pass.

Current State. Root layout sets lang="en" with Geist fonts; there is no dir anywhere. components.json has rtl: false. One Navbar element already uses logical properties (border-s ps-3). The profile schema stores preferred_language (en/ar), and the team's own docs are in Arabic. All UI copy is English today.

Evidence. app/layout.tsx lines 34-37; components.json rtl: false; shadcn's own registry supports RTL-aware generation via that flag (ui.shadcn.com docs); Tailwind CSS 4 ships logical utilities (ms-, me-, ps-, pe-, start-, end-) that require no configuration.

Options. A. Defer everything until the product demands Arabic UI. Cheapest now; every page built meanwhile compounds the retrofit. B. Lay the rails now, translate later. Set dir (initially ltr, switching from preferred_language when Arabic UI copy arrives), load an Arabic-capable font stack in the token font variables, migrate to logical utilities as pages are touched, verify Base UI components under RTL in Storybook — but keep all copy English and introduce no i18n framework. C. Full i18n now (next-intl or similar) with `[locale]` route segments and message catalogs. Correct end-state machinery, but there is no translated copy to put in it yet; it would add routing complexity and slow every remaining feature.

Trade-offs. B costs roughly a day plus per-page discipline, and makes the eventual Arabic UI a content task instead of a refactor. Its risk is half-done RTL (mixed physical/logical properties) looking worse than none — mitigated by doing it during D9's route migrations rather than as a separate sweep. C's cost is permanent routing/catalog overhead plus review friction for two engineers, paid now for benefit only when copy exists. A is the silent-compounding option.

Fit for OpenLearn-AI. Arabic-first is a stated product identity, not a speculative market. Rails-now (B) is the honest middle: respects the identity without building translation infrastructure for zero translated strings. The preferred_language field already tells the app which direction a user prefers.

Dependencies. D9 (rides the same page migrations); D13 (Storybook is where RTL rendering of primitives gets verified cheaply); D4 (schema keeps the enum honest).

Migration Impact. Root layout gains lang/dir resolution and an Arabic-capable font in the token variables; page migrations swap physical for logical utilities; a Storybook RTL toggle documents component compliance. No user-visible change while copy is English.

Recommendation. Adopt B. Record C's re-trigger: the moment real Arabic UI copy exists, introduce next-intl (or equivalent) with [locale] segments — as a feature, not a refactor, because the rails will already carry it.

Can It Be Deferred. The font and dir plumbing should land with Stage 2 (cheap while small); the framework decision itself stays deferred with its trigger.

Priority. Should decide soon.

Confidence / Unknowns. High on the plumbing steps. Unknowns: final Arabic font choice (a product taste decision — candidates like IBM Plex Sans Arabic or Noto Sans Arabic; note the product name and hero currently render Arabic comments in code, so the team has eyes on this) and whether dir should follow preferred_language immediately once Arabic copy lands.

## D11 — Loading, Error, and Empty States

Problem. Every page invents its own pending/error/empty presentation — five divergent variants found — and none of the App Router's structural files (loading.tsx, error.tsx, not-found.tsx) exist, so 404s render as raw error strings and a rendering crash takes down the whole page tree.

Current State. Inline conditional blocks per page: courses list uses text-in-card for all three states; course detail uses bare <p> text; profile uses a spinner card and a red alert card; dashboard uses a centered spinner; UserInfo uses muted text. A nonexistent course ID displays Failed to fetch course: 404.

Evidence. The five page files; the absent files confirmed by a full app/ tree listing. Next.js docs: loading.tsx wraps a segment in Suspense, error.tsx is a segment-level error boundary requiring a client component with reset, and not-found.tsx renders for notFound() throws and unmatched routes (nextjs.org/docs).

Options. A. Shared components only (LoadingBlock, ErrorState, EmptyState) used inside pages. B. Shared components plus route-level files: app/(app)/loading.tsx and app/error.tsx and app/not-found.tsx, with notFound() thrown from course detail on 404. C. Full skeleton system with per-route Suspense boundaries everywhere. Over-build for a data-light app whose pages are client components.

Trade-offs. A alone leaves crash and 404 handling unaddressed. B adds three tiny files and one convention (throw notFound() when apiFetch reports 404 on a detail fetch) and covers the worst gaps; the route-level loading.tsx value here is modest because pages are client-rendered — its main payload is the initial bundle transition — so it is included but not oversold. C's skeletons belong to a later visual polish pass, added per route when someone cares about that route's perceived speed.

Fit for OpenLearn-AI. B is a PR or two, and it deletes more inline code than it adds. The three components double as the teaching example for D2's shared-component rule and D9's token dialect.

Dependencies. D1 (placement in the (app) group), D3/D5 (a typed, status-carrying error object is what ErrorState renders; the 404 convention depends on ApiError.status).

Migration Impact. Add three components + three route files; each Stage 3 route migration replaces its inline blocks with them. 404-on-detail changes a message from an error string to a proper page — a small, announced behavior improvement.

Recommendation. Adopt B; keep C's skeletons as per-route optional polish.

Can It Be Deferred. No — it is half of the perceived-quality gap (with P6 fake data) and trivially cheap now.

Priority. Should decide now.

Confidence / Unknowns. High.

## D12 — Testing Strategy

Problem. Zero automated tests execute, but the CI pipeline, Vitest, Playwright browser mode, and Storybook test integration are all already installed — the team is one test script away from a real (if minimal) foundation, and nobody has decided what is worth testing at this scale.

Current State. CI runs lint + tsc --noEmit + build (genuinely valuable and already catching regressions). The Vitest step self-skips with a printed notice. vitest.config.ts runs Storybook story tests in headless Chromium. Playwright (the library) is installed as a dev dependency; no E2E spec files exist.

Evidence. .github/workflows/ci.yml (the conditional Run Vitest step and its skip message); vitest.config.ts (storybookTest project only); package.json scripts; stories/ containing exactly one file.

Options. A. Minimum useful foundation. (1) Add "test": "vitest run" so the existing Storybook tests actually run in CI; (2) a Playwright E2E smoke suite of three flows — login lands on dashboard, courses CRUD round trip, profile upsert — executed against the dev Compose stack on demand and (once D15 lands) in CI; (3) unit tests only for lib/ (config validation, ApiError mapping, key factories) where logic without DOM lives. B. A additionally mandate component tests (testing-library) for every shared component. Better coverage, more setup (a new dependency and a second test idiom), and at 6 shared components the marginal value today is small. C. Full pyramid: component, integration, visual-regression, coverage thresholds. Explicitly out of bandwidth.

Trade-offs. A concentrates the two engineers' effort where breakage is catastrophic (auth, the CRUD flows the branch just stabilized) and on pure logic, leaning on type checking plus Chromatic for the rest. The E2E auth test doubles as the deployment-blocker detector for P1 — it fails on any host where Keycloak config is wrong, which is precisely the failure that is invisible today. B's testing-library addition is cheap to add later per-component when a component earns it. C would consume the pod's capacity maintaining tests instead of features.

Fit for OpenLearn-AI. Friday demos need flows that work, not coverage badges. A is sized to reality and grows naturally: each new shared component adds a story (which is already a test), each new lib module adds a unit file, each new critical flow adds one E2E spec.

Dependencies. D15 (E2E needs a working environment story: Keycloak config baked, realm import, seeded test user — the dev Compose bootstrap script already creates a shared test user, so the rails exist); D13 (story tests ARE the component test tier).

Migration Impact. One PR adding the script and CI step; one adding the Playwright spec files and a test:e2e script; unit files accrue with each lib module from D3/D5. No production code changes.

Recommendation. Adopt A. Declare type-checking + build + story tests + three E2E flows the quality bar; add component tests opportunistically (B-style) only when a shared component contains non-trivial logic. Reject C and reject any numeric coverage target.

Can It Be Deferred. The test script cannot (it is free); E2E lands after D15; the rest accrues.

Priority. Should decide soon.

Confidence / Unknowns. High on the pattern. Unknown: CI runner capacity/time for browser E2E — start on-demand/dispatch, promote to required check when flake rate proves acceptable.

## D13 — Storybook

Problem. Storybook 10 runs with five addons and a Chromatic publish workflow on every PR — for exactly one story file. The infrastructure is paid for and the content is missing; the question is what role Storybook should play and whether the cost is justified.

Current State. .storybook/main.ts (chromatic, vitest, a11y, docs addons; nextjs-vite framework), preview.tsx with a11y in todo mode, stories/Button.stories.tsx (seven stories), and .github/workflows/storybook.yml publishing to Chromatic per PR.

Evidence. File counts above; the a11y addon's test: "todo" setting meaning violations never fail anything; storybook.js.org's own testing docs position the vitest addon as the runner for story tests (already configured here).

Options. A. Keep and scope it: stories for `components/ui` primitives and shared composites only. Wire the existing vitest integration via the test script (making stories executable tests in CI, including the a11y audit once flipped to error for primitives), keep Chromatic for visual review. B. Remove Storybook entirely. Saves maintenance and dependency weight; loses the cheapest place to verify Base UI components under RTL/dark mode and the a11y checks. C. Stories for every component. Turns story-writing into a tax on feature work.

Trade-offs. A converts sunk infrastructure into the project's component-test tier (D12) and its RTL/dark verification bench (D9/D10) at the cost of writing perhaps 10-15 small story files over the project's life and keeping addons updated. B is honest minimalism but throws away working rails the team already understands. C is the over-engineering failure mode.

Fit for OpenLearn-AI. For a two-person pod, Chromatic's per-PR visual review is arguably the highest-value test they can afford — it catches dark-mode and RTL regressions (this project's actual visual bug classes) without writing assertions. Keep.

Dependencies. D12 (story tests are the component tier), D9/D10 (verification bench), D2 (the scope rule mirrors the shared-component rule).

Migration Impact. Add stories as shared components are created/extracted (state components, CourseCard, Field); flip a11y to error for components/ui stories once the current violations are triaged; no other changes.

Recommendation. Adopt A. Storybook = primitives and shared composites, wired into CI through the already-configured vitest addon; Chromatic stays.

Can It Be Deferred. The scoping decision no; the story-writing accrues naturally.

Priority. Should decide soon.

Confidence / Unknowns. High. Minor unknown: whether Chromatic's free tier covers the team's PR volume — if not, drop the publish step and keep local story tests.

## D14 — Observability

Problem. Sentry is initialized but under-wired: no withSentryConfig in next.config.ts (so no source-map upload or build instrumentation — production errors will arrive minified), the DSN is absent from .env.example, tracesSampleRate: 1.0 runs unconditionally in every environment, and the environment label falls back through NODE_ENV making the configured "staging" fallback dead code.

Current State. sentry.client.config.ts and sentry.server.config.ts init with DSN env vars; instrumentation.ts registers the server config; nothing wraps the Next config.

Evidence. next.config.ts contains only output: "standalone"; the Sentry Next.js manual setup docs (docs.sentry.io/platforms/javascript/guides/nextjs) list withSentryConfig as the step that enables source maps and build telemetry; .env.example omits both DSN variables; the Dockerfile wires only the client DSN build arg.

Options. A. Minimal correct wiring. Add withSentryConfig with sourcemaps enabled and disable client-side source-map upload of untrusted input defaults as per docs; add both DSN variables to .env.example and the deploy pipeline; set tracesSampleRate from environment (e.g., 1.0 dev/staging, 0.1-0.2 production); derive environment from an explicit env var. B. A plus session replay, tracing of component renders, and custom breadcrumbs everywhere. Beyond the team's ability to act on the data. C. Remove Sentry. The backend and infra (Grafana/Loki/Prometheus already deployed for staging) would cover server-side; frontend errors would be invisible.

Trade-offs. A is a config-file PR plus deploy variables — it converts an installed-but-blind setup into one that reports readable errors with correct environment labels, at near-zero runtime complexity. B adds subscription cost and noise a graduation project cannot triage. C loses the only frontend error signal.

Fit for OpenLearn-AI. Observability should be a solved small problem, not a project. A is exactly that.

Dependencies. D15 (environment naming and secret plumbing share the same config work).

Migration Impact. next.config.ts gains the Sentry wrapper (affects build only); .env.example, Dockerfile args, and deploy workflow gain DSN/env variables; init files gain env-aware sampling. No application code changes.

Recommendation. Adopt A; reject B explicitly; keep the Grafana/Loki stack as the backend-side observability (already Pod D's territory).

Can It Be Deferred. Until shortly before the first externally-visible deployment; not past it.

Priority. Should decide soon.

Confidence / Unknowns. High on the wiring steps. Unknown: Sentry project/organization setup and auth token for source-map upload — a Pod D action item.

## D15 — Environment and Configuration

Problem. Configuration is scattered and partly broken: env vars are read ad hoc in six files with localhost fallbacks in source, the build pipeline bakes only two of five client variables, the staging Compose file sets runtime vars that cannot reach build-time-inlined client code, and no module validates that required variables exist. The direct consequence is P1: deployed authentication points at localhost:8080.

Current State. frontend/.env.example (five vars); process.env.NEXT_PUBLIC_API_URL read in every hook file; Keycloak config read in lib/keycloak.ts with localhost defaults; Sentry DSNs read in two init files; Dockerfile build args (NEXT_PUBLIC_API_URL, NEXT_PUBLIC_SENTRY_DSN); deploy workflow passing those two; staging Compose runtime env (NODE_ENV, SENTRY_DSN).

Evidence. The full chain documented in Section 3.6, verified in three files. Next.js documents that NEXT_PUBLIC_* variables are inlined at build time, which makes the runtime-only staging variables ineffective for client code — this is the load-bearing technical fact of the whole issue.

Options. A. Central config module + fixed pipeline. One lib/config.ts (or env.ts) reading all five variables once, validating presence and shape with Zod in development (fail-fast with a readable message), exporting typed constants; Dockerfile, deploy workflow, and Compose extended so every NEXT_PUBLIC_* variable is a build arg; realm redirectUris/webOrigins updated per environment (env-specific realm files or a CI step). B. Runtime client config endpoint (fetch a config JSON at boot). Adds a boot dependency and a race with the first queries; unnecessary for five values. C. Keep scattered reads, just add the missing build args. Fixes P1 only half-way and leaves the next config addition to repeat the mistake.

Trade-offs. A adds one small module and makes wrong configuration a loud, early, local error instead of a deployed silent one; its pipeline half requires coordination with Pod D (workflow secrets/vars, realm update) — the one genuinely cross-team cost in this roadmap, and unavoidable given where the defect lives. The config module deliberately avoids a layered config system (dev/prod overrides, schema registry): five validated constants in one file is the whole need.

Fit for OpenLearn-AI. This is the decision whose absence already produced the worst defect found. It is also the prerequisite for D12's E2E-on-CI and for any honest staging demo.

Dependencies. Blocks D6 (auth config), D14 (Sentry env), D12 (E2E environments). Unblocked by nothing — first.

Migration Impact. New lib/config.ts; six files switch their env reads to it; Dockerfile/workflow/Compose gain build args (Pod D coordination); realm gains environment-appropriate redirect URIs. Source-level localhost fallbacks are removed so misconfiguration is loud. Rollback: the PR is additive; realm changes are reversible by re-import.

Recommendation. Adopt A and treat it as Stage 0. Explicitly reject building any configuration framework beyond the single validated module.

Can It Be Deferred. No.

Priority. Must decide now — highest urgency in the inventory.

Confidence / Unknowns. High on the frontend side. Unknowns: the staging domain/URL scheme (determines realm entries) and who executes the Pod D side — both assignment questions, not technical ones.

## D16 — Performance

Problem. None today, by evidence: ~2,500 lines of code, one page bundle beyond the shared shell, one image (the logo, already through next/image), no lists long enough to paginate, no measured latency complaints. The temptation is to optimize the theory of the app rather than the app.

Current State. All pages client-rendered (one bundle, code-split per route by Next by default); fonts via next/font; no manual dynamic imports except keycloak-js (appropriate); TanStack defaults actually over-fetch (refetchOnWindowFocus) rather than under-fetch.

Evidence. Bundle audit by inspection; the heaviest dependency set is the Base UI + Tailwind component layer, which tree-shakes per-component.

Options. A. Do nothing now; record re-triggers. B. Baseline metrics pass (Lighthouse CI on the home and courses routes, a bundle-size check in CI) so future regressions are visible. C. Optimization program (virtualization, prefetching strategies, server components migration).

Trade-offs. B costs an hour and produces the evidence that would justify C later; C now would spend the pod's capacity making an unmeasured fast thing marginally faster.

Fit for OpenLearn-AI. The genuinely foreseeable performance risk is the RAG chat (streaming responses) and the knowledge-graph visualization — features that do not exist yet and will bring their own patterns (SSE handling, canvas/Svg rendering). Pre-optimizing before them optimizes the wrong thing.

Dependencies. None; B's bundle check rides CI (D12's pipeline).

Migration Impact. None for A; a CI job and a README table for B.

Recommendation. A plus B's one-hour baseline. Re-triggers for real work: first streaming chat UI, first graph visualization, or any route whose Lighthouse/perceived latency measurably regresses.

Can It Be Deferred. Yes — this decision IS the deferral, made explicit.

Priority. Can defer.

Confidence / Unknowns. High that nothing is needed now; the unknowns are the future features' shapes.

## D17 — Accessibility Baseline

Problem. Accessibility is informally above-average in places (labels with htmlFor, aria-invalid, role="alert" on errors, Base UI primitives bringing focus and keyboard behavior) and absent in others (no mobile menu means no keyboard navigation for it either; the duplicated toggle buttons; unknown contrast of the indigo-on-white hero variants; no verified screen-reader flow).

Current State. Forms label everything and announce errors; Base UI primitives carry focus-visible rings and ARIA wiring from the library; Storybook's a11y addon is installed but in todo mode so nothing fails.

Evidence. Form components passim; the a11y addon config; the Navbar's hidden md:flex with no fallback.

Options. A. Declare the practical baseline and enforce it where cheap. Baseline: semantic HTML, every control labeled, visible focus everywhere (tokens already provide rings), keyboard operability of everything the mouse can do, form errors announced (role="alert"), color pairs from the token system (contrast-checked once at the token level). Enforcement: flip Storybook a11y to error for components/ui stories (D13) and add keyboard operation to the three E2E flows (D12). B. A full WCAG 2.1 AA audit program now. Beyond bandwidth and premature before RTL/Arabic typography lands (which changes contrast and reading flow anyway).

Trade-offs. A leverages work the team already did and automates the two checks that scale (component-level axe, keyboard smoke). B produces a document whose findings would conflict with D10's pending typography change.

Fit for OpenLearn-AI. An education-platform for real students has a real accessibility stake (and graduation-jury optics), making the baseline worth declaring — and Base UI's primitives make honoring it unusually cheap.

Dependencies. D13 (enforcement vehicle), D12 (keyboard E2E), D10 (typography affects contrast decisions).

Migration Impact. One config flip (after triaging current violations), E2E assertions, and whatever small fixes triage surfaces.

Recommendation. Adopt A; schedule the audit pass after RTL/typography work (Stage 4) rather than before.

Can It Be Deferred. The declaration no; the audit yes.

Priority. Baseline now, audit deferred.

Confidence / Unknowns. High on the baseline mechanics; unknown: current axe violation count until the flip is triaged.

## D18 — Security Review

Problem. The task asks for a pragmatic review. Two items merit attention now; the rest is sound and should be left alone.

Current State. Tokens in memory only (no localStorage — verified: no storage option is passed to keycloak init anywhere); PKCE S256; bearer headers only; secrets all server-side or public-by-design; no dangerouslySetInnerHTML in the codebase (verified by search); no user-generated HTML rendering; React's default escaping therefore covers XSS surface.

Evidence. lib/keycloak.ts init options; repository-wide searches for storage and HTML-injection patterns; realm export showing the openlearn-api client with wildcard /* redirects (a backend-side laxness worth flagging to Pod A, not a frontend defect).

Options. A. Two fixes now, everything else recorded. (1) The P1 config chain (D15) is itself the security-relevant fix — a browser silently authenticating against a localhost URL on shared hosting is the worst security-adjacent outcome in the codebase. (2) Add NEXT_PUBLIC_* variables to the documented "everything here is public" mental model — lib/config.ts (D15) makes this visible by listing them in one file, and a one-line README note states that no secret may ever take a NEXT_PUBLIC_ prefix. B. Additionally add CSP and security headers now. Correct eventually, but requires coordination with the reverse proxy/ingress (Pod D territory) and Keycloak's script origins — worth doing once the domain scheme stabilizes, not before. C. Deeper hardening (token rotation policy, refresh-token strictness, iframe embedding policies). Keycloak server-side settings mostly; out of frontend scope.

Trade-offs. A closes the actual issues for the cost of attention. B deferred costs nothing now and avoids fighting an unstable domain/origin setup twice.

Fit for OpenLearn-AI. Matches the instruction to raise only issues supported by the implementation. The implementation here is, on the whole, careful: in-memory tokens and PKCE were deliberate good choices.

Dependencies. D15 (fix carrier). B pairs with a future Pod D hardening pass.

Migration Impact. None beyond D15's; a README paragraph.

Recommendation. Adopt A; record B with its re-trigger (first production domain + TLS termination); flag the openlearn-api wildcard redirect to Pod A as an observation.

Can It Be Deferred. Everything except the D15-linked item, which is already the top priority.

Priority. Two items now (via D15); rest deferred.

Confidence / Unknowns. High. No invented vulnerabilities — the review explicitly found the common ones (storage, XSS injection points) already handled.

## D19 — Migration Strategy

Problem. How to move from the current state to the target without breaking working business logic, without a giant PR, and without over-parallelizing a two-engineer pod.

Current State. Recent history demonstrates the team's actual mode of working: the branch itself is a sequence of small, issue-numbered fix commits — exactly the style to formalize.

Evidence. git log on the branch: ten numbered issue fixes, each small and reviewable; the CI pipeline already gating PRs.

Options. A. Incremental slices (config, then data foundation, then shell, then per-route, then RTL, then tests), each composed of PRs under roughly 400 changed lines with a single concern. B. Route-by-route rewrite into a parallel structure with a big-bang switch. Higher risk, worse review quality, no rollback granularity. C. Controlled partial rewrite of the worst areas (profile page, dashboard) in one effort. Unnecessary — nothing found is broken enough to justify rewrite framing; everything is migratable in place.

Trade-offs. A is slower to a screenshot-identical 'finished' state but every step is revertible and demoable on Friday; B optimizes the illusion of speed; C spends the budget where the problem is only skin-deep.

Fit for OpenLearn-AI. Formalizes how the team already works. The PR discipline (one concern, listing behavior deltas, protected-functionality checklist) is the whole governance system needed — no additional process.

Dependencies. Sequencing derives from Section 7's dependency map.

Migration Impact. Section 10 (strategy) and Section 11 (staged roadmap) are this decision expanded.

Recommendation. Adopt A with explicit protected-functionality rules (Section 10).

Can It Be Deferred. No.

Priority. Must decide now.

Confidence / Unknowns. High.

# 7. Decision Dependencies

The dependency map below was derived from the decisions themselves rather than assumed: each arrow records a relationship found while writing Section 6 — a decision whose implementation would have to be undone or duplicated if its upstream decision were revisited. The practical purpose is to fix an ordering that prevents deciding something today that a more fundamental decision would reverse tomorrow. Two chains matter most: configuration precedes nearly everything (because both auth, observability, and testing depend on a working environment story), and the API/data foundation precedes all page-level work (because every route migration consumes apiFetch, schemas, and the state components built on them).

Table 6: Dependency layers (top = decide/build first)

| Layer | Decisions | Why it precedes the next layer |
| --- | --- | --- |
| 1. Configuration and environment | D15 (config module + pipeline fix) | Auth (D6), Sentry (D14), and E2E testing (D12) all need correct, environment-aware, build-time-baked values; staging is broken until this lands |
| 2. Data foundation | D3 (apiFetch), D4 (Zod-at-boundary), D5 (query conventions) | Every later component, form, and page consumes these; building any of them first would mean migrating twice |
| 3. Application shell | D1 (route groups), D7 (AuthGuard + redirect policy), D11 (state components + route files) | Guards, layouts, loading/error files, and shared state components define the structure every route migrates into |
| 4. Visual and page layer | D2 (component rules), D9 (token dialect), D8 (forms), D10 (RTL rails) | Applied route by route on top of layers 2-3; the rules must exist before the migrations start so early PRs set the pattern |
| 5. Quality and verification | D12 (testing), D13 (Storybook scope), D17 (a11y enforcement) | E2E needs layer 1's environments; story/component tests need layer 4's shared components to exist |
| Cross-cutting (any time) | D14 (Sentry wiring — pairs with D15), D16 (performance — deferred), D18 (security — mostly rides D15), D19 (strategy — governs all) |

Three specific couplings deserve emphasis because they are the ones people get wrong. First, D5 without D3 is incoherent: query conventions and cache invalidation assume a single place where requests happen, so the API boundary lands first or the invalidation rules will be written against six scattered fetch sites. Second, D7's AuthGuard belongs in the `(app)` layout from D1, not in pages — deciding the guard without deciding the layout forces the per-page pattern this study exists to remove. Third, D12's E2E tests cannot precede D15 in CI — they would fail for the same reason staging auth fails, which is configuration, not test code. The roadmap in Section 11 is this map with estimates attached.

# 8. Decision Baseline

This is the proposed decision baseline for the team to accept, amend, or reject — the single artifact Section 11's roadmap is derived from. It is deliberately short: each line is a commitment, not an essay (the essays are Section 6). Accepting the baseline means accepting these exact directions; changing any line should trigger a conscious re-read of the affected decisions in Section 6 rather than a silent divergence during implementation.

## 8.1 Decisions we should adopt (new work)

- D3/D4 — One thin typed apiFetch in lib/api.ts (with ApiError) and Zod schemas as the single source of truth for request and response types, parsed at the boundary.

- D5 — Explicit QueryClient defaults, per-domain key factories, queryOptions objects, and mandatory mutation invalidation.

- D1/D7 — An (app) route group layout owning the Navbar and an AuthGuard; a consistent redirect policy with redirectedFrom support.

- D11 — Shared LoadingBlock / ErrorState / EmptyState components plus loading.tsx, error.tsx, and not-found.tsx at the right levels.

- D15 — A validated central config module; all five client variables baked at build; realm and pipeline fixed so staging auth works.

- D10 (rails) — dir attribute, Arabic-capable font in the token stack, logical utilities during page migrations, RTL verification in Storybook.

- D12/D13 — test script wiring the existing Storybook-vitest setup into CI; a three-flow Playwright smoke suite; unit tests for lib/ only.

## 8.2 Decisions we should keep (already right)

- The stack, all of it (D6): Next.js 16 App Router + React 19 + strict TS + Tailwind 4 + shadcn/base-nova on Base UI + TanStack Query 5 + Zod 4 + keycloak-js 26 + next-themes + Sentry + Storybook.

- Client-side keycloak-js with PKCE and in-memory tokens — consolidate and configure it; change nothing about the protocol (D6).

- The `features/` per-domain organization with api/ hooks and schemas.ts (D1/D2).

- Manual controlled forms + Zod validation with announced errors (D8) — extend with a Field wrapper; no form library.

- The oklch token system and generated `components/ui` primitives (D9) — adopt them as the only dialect.

- The CI pipeline shape (lint + strict typecheck + build on PRs) and the standalone Dockerfile (D12/D15).

- No global state library — verified unnecessary; server state is TanStack Query's job and theme is next-themes' job.

## 8.3 Decisions we should change

- Styling dialect — raw slate/indigo page styling migrates to tokens; profile page dark mode fixed (D9).

- Redirect targets — login to /dashboard (with redirectedFrom), register stays /dashboard, logout stays /login (D7).

- Query behavior — from library defaults to explicit owned defaults; from navigation-as-invalidation to real invalidation (D5).

- Error handling — from two dialects + raw messages to one ApiError and shared state components (D3/D11).

- Route protection — from one page's useEffect to a layout-level guard (D7).

- Type sources — from hand-written interfaces to inferred-from-schema types; the home page's any cast dies (D4).

## 8.4 Decisions we should defer (with re-triggers)

- Full i18n framework (next-intl-class) — when real Arabic UI copy exists (D10).

- React Hook Form — when a form exceeds ~8 fields or needs cross-field async validation (D8).

- BFF/server-session auth — when a stated security bar requires httpOnly sessions (D6).

- Generated API clients — when endpoint count makes manual wrappers a maintenance cost (~25+ endpoints) (D3).

- CSP/security headers — with the first production domain and Pod D's ingress work (D18).

- Performance program — at the first streaming chat UI or graph visualization, or on a measured regression (D16).

- Component-test mandate / coverage targets — indefinitely; opportunistic only (D12).

## 8.5 Things we explicitly reject

- Micro-frontends; monorepo restructuring; a frontend design-system package (Section 16 has the full list with reasons).

- Redux/Zustand/Jotai or any global state layer; event buses; plugin architectures; dependency injection; custom routing or data-fetching abstractions.

- A "universal" configurable DataTable/Form mega-component; generated API clients today; a CI-enforced coverage percentage.

# 9. Proposed Target Architecture

The target architecture is the current architecture plus one thin data boundary, three conventions, and a route group — minus its dead code and second dialect. It adds exactly four new modules to lib/ and components/ beyond what exists, which is the honest measure of how much architecture this project needs. The description below is deliberately concrete enough to serve as a review checklist during implementation.

## 9.1 Target structure

frontend/

        app/

          layout.tsx            # providers only (theme, query, auth) + fonts + lang/dir

          page.tsx              # public home

          (auth)/

            layout.tsx          # centered, minimal, NO navbar

            login/page.tsx  register/page.tsx

          (app)/

            layout.tsx          # Navbar + AuthGuard + footer

            loading.tsx  error.tsx          # segment-level fallbacks

            dashboard/page.tsx  profile/page.tsx

            courses/

              page.tsx  loading.tsx

              new/page.tsx  [id]/page.tsx  [id]/edit/page.tsx

          not-found.tsx         # root 404 (also used for notFound() throws)

        lib/

          config.ts             # all env vars, Zod-validated in dev, typed exports

          api.ts                # apiFetch + ApiError (~80 lines, hard 150-line cap)

          keycloak.ts           # unchanged protocol; reads config.ts

          auth-context.tsx      # + login/register/logout + redirect policy

          query-provider.tsx    # explicit defaults (staleTime, retry, focus)

        features/

          auth/    api/ schemas.ts (Me schema; types.ts deleted)

          courses/ api/ keys.ts schemas.ts (form + response)

          profile/ api/ keys.ts schemas.ts (form + response)

        components/

          Navbar.tsx  UserName.tsx  CourseCard.tsx

          auth/  courses/ profile/            # feature-shared (forms)

          state/ LoadingBlock.tsx  ErrorState.tsx  EmptyState.tsx

          ui/     (generated primitives only + added Textarea/Select)

        e2e/                    # Playwright smoke specs

        stories/                # ui/ + shared composites stories

## 9.2 Data flow and conventions

One path exists from any component to the backend, and every arrow is typed: a component calls a hook from features/<domain>/api/; the hook is built on a queryOptions object referencing a key from features/<domain>/keys.ts; its query function calls apiFetch(path, { schema, ... }); apiFetch reads config.ts, obtains the token via getAccessToken(), throws a single ApiError (carrying .status) on failure, and parses success payloads through the domain's response schema; types everywhere are z.infer derivations. Mutations invalidate their domain keys on success. Rendering states use the three shared components; 404 on a detail fetch throws notFound(). Styling uses tokens and logical utilities only. Protection is one AuthGuard in one layout. That is the entire architecture — a new engineer can hold it in one sitting, which is the stated goal.

## 9.3 What deliberately stays the same

- The Keycloak protocol, client, realm design, and backend JWT validation — untouched.

- The stack and versions; no dependency additions at all in the foundation stages (the only genuinely new dev dependency anywhere in this roadmap is Playwright's test runner configuration, and Playwright itself is already installed).

- All working business flows: course CRUD contract, profile upsert semantics, registration through Keycloak, the /auth/me identity source.

- The "use client" rendering posture — this remains a client-rendered app; server components are not a goal, only an option where trivially beneficial (e.g., static shells).

# 10. Migration Strategy

The strategy is incremental slices in dependency order (Section 7), each composed of small PRs, each independently verifiable and revertible. No stage requires a big-bang switch, no stage leaves the app half-migrated in a broken state, and every stage ends demoable on Friday. This formalizes the working style the branch's own history already exhibits.

## 10.1 Slice mechanics

- PR discipline: one concern per PR, target under ~400 changed lines, PR body must list any behavior deltas (e.g., "login now lands on /dashboard") and tick the protected-functionality checklist below.

- Sequencing within a stage: infrastructure file first (merged and green), then consumers one at a time — so the shared module is never merged simultaneously with its six call sites.

- Rollback: every PR is additive or mechanical; git revert restores the previous state. Realm/workflow changes (Stage 0) are additionally reversible by re-import and secret/variable removal.

- Verification hooks: CI (lint + typecheck + build + story tests once wired) plus the manual critical-flow checklist after each stage (Section 13).

## 10.2 Protected functionality (per-PR checklist)

The following are protected unless a decision in Section 6 explicitly touches them, and any PR that modifies them must say so loudly in its description: the Keycloak login/register/logout protocol and token refresh; the bearer-authenticated API contract with FastAPI (paths, payloads, upsert semantics); course create/read/update behavior; profile create-or-update behavior; validation rules and their messages; redirect destinations (changed once, deliberately, by D7); dark-mode behavior on already-correct pages; and the CI pipeline's green state. A PR that breaks one of these is not "modernization" — it is a regression with extra steps.

# 11. Implementation Roadmap

Six stages, sized for a pod of two engineers plus a lead working in weekly sprints with Friday demos. Estimates assume focused frontend time (the pod also carries coursework and integration duties). The stages are ordered by Section 7's dependency map; each lists the decisions it implements, the areas touched, its risks, and its definition of done. Total: roughly 6 to 9 sprints of frontend effort, comfortably inside a semester's remainder, with Stages 0-2 (the foundations) inside about three weeks.

## Stage 0 — Hygiene, configuration, and the auth deployment fix

Objective. Make configuration correct and loud; fix the deployment blocker (P1); remove dead weight. Nothing user-visible changes except staging auth starting to work.

Decisions implemented. D15 (primary), D18 items 1-2, D6's configuration half.

Affected areas. New lib/config.ts; lib/keycloak.ts reads it; frontend/Dockerfile; .github/workflows/deploy-staging.yml; infra/realm-export.json (per-env redirects, with Pod D); deletions: features/auth/api/useRegister.ts, unused loginSchema/registerSchema, CourseTable.tsx, one ThemeToggle, the home page comment block and its any cast.

Prerequisites. Assign the Pod D coordination owner; decide the staging URL scheme.

Expected changes. As above; also .env.example documents all five variables plus both DSNs.

Risks. Realm/pipeline changes misfire on the shared host — mitigated by doing realm changes as a separately revertible commit and testing one variable at a time.

Verification. CI green; local dev unchanged; on the staging host, a browser login round trip succeeds (the E2E smoke in Stage 5 will automate exactly this).

Definition of done. A fresh clone builds and runs with only .env.local; staging login works from a non-localhost browser; grep finds no dead files from the deletion list.

Depends on. Nothing. Est. 1 sprint.

## Stage 1 — Data foundation (the first slice's home)

Objective. Establish apiFetch, schemas-as-types, query conventions; migrate the courses feature as the reference implementation.

Decisions implemented. D3, D4, D5 (and the error half of D8).

Affected areas. New lib/api.ts; features/courses/* (schemas gain response schemas + keys.ts; three hook files migrate); lib/query-provider.tsx defaults; CourseForm drops its private status-mapping.

Prerequisites. Stage 0 (config module exists).

Expected changes. Course create/update now invalidate the list; retry/refetch behavior becomes explicit; the courses list stays visually identical.

Risks. Behavior deltas from explicit query defaults — listed in the PR; schema mismatch with the real list response — caught immediately by dev-time parsing.

Verification. CI green; manual courses CRUD round trip; create/update reflect immediately in the list; error paths (logged out, 404) show the shared messages.

Definition of done. Zero direct fetch/process.env reads outside lib/api.ts/lib/config.ts for the courses domain; every course mutation invalidates.

Depends on. Stage 0. Est. 1 sprint. (Section 12 defines the exact first slice.)

## Stage 2 — Application shell and route patterns

Objective. Introduce the (app) group, AuthGuard, route-level fallback files, shared state components, and the RTL/font rails.

Decisions implemented. D1, D7, D11, D10's rails.

Affected areas. app/ restructure per Section 9.1; new components/state/*, app/not-found.tsx, (app)/loading.tsx + error.tsx; root layout gains dir and the Arabic-capable font stack; login page loses its duplicate toggle; Navbar moves into the (app) layout.

Prerequisites. Stage 1 (ErrorState renders ApiError).

Expected changes. Unauthenticated visits to courses/profile redirect to login (P7 closed); post-login lands on /dashboard or redirectedFrom; 404 IDs render the not-found page; mobile still lacks a menu (Stage 3, deliberately, to keep this PR small).

Risks. The route-group move is mechanical but wide — mitigated by doing it as its own PR before adding the guard, so a bisect is trivial.

Verification. CI green; manual: deep-link to /courses while logged out redirects correctly and returns after login; invalid course ID shows not-found; dir/font swap introduces no visual regression while copy is English.

Definition of done. No page implements its own loading/error/empty markup; the guard exists in exactly one file.

Depends on. Stage 1. Est. 1 sprint.

## Stage 3 — Feature and page migration

Objective. Migrate profile, dashboard, home, and the remaining course pages onto the foundation; kill the fake data; add the missing delete-course UI; add the mobile menu.

Decisions implemented. D2 (rules applied), D9 (token dialect), D8 (Field wrapper), D10 (logical utilities per page).

Affected areas. app/profile/page.tsx + ProfileForm (dark mode via tokens, status mapping via ApiError, Field wrapper); app/dashboard/page.tsx (real data where endpoints exist — e.g., actual course count — and honest "coming soon" placeholders where they do not); app/page.tsx (token hero, functional or removed input); course detail/edit (state components, notFound()); Navbar (mobile menu, honest labels); new CourseCard shared by list and dashboard; delete-course action (confirm + invalidate) closing the backend contract gap.

Prerequisites. Stages 1-2.

Expected changes. User-visible: profile page works in dark mode; dashboard stops inventing statistics; courses can be deleted; navigation works on phones.

Risks. Largest stage — contained by one-route-per-PR sequencing; visual regressions caught by Chromatic where stories exist and by the manual checklist otherwise.

Verification. CI green; manual checklist per route; dark-mode pass over every migrated route; mobile viewport pass.

Definition of done. No raw slate-/indigo- classes in migrated routes (grep-able); no fabricated numbers in the UI; delete flow works end to end.

Depends on. Stage 2. Est. 2-3 sprints, parallelizable across the two engineers by route.

## Stage 4 — Arabic/RTL readiness and a11y baseline

Objective. Make the RTL rails real: logical-utility audit, Storybook RTL/dark verification of shared components, a11y addon flipped to error for ui/ stories after triage, keyboard checks in E2E.

Decisions implemented. D10 (full rails), D17.

Affected areas. components/* audit; .storybook/preview.tsx; e2e/ keyboard assertions; token contrast check.

Prerequisites. Stage 3 (components final).

Expected changes. No visible change in LTR English; a toggleable RTL Storybook view; CI fails on new axe violations in primitives.

Risks. Scope creep into translation — explicitly out of scope; the i18n framework remains deferred with its trigger.

Verification. Storybook RTL pass screenshots; axe-clean ui/ stories; keyboard-only completion of the CRUD smoke.

Definition of done. Shared components verified under RTL + dark; baseline documented in the frontend README.

Depends on. Stage 3. Est. 1 sprint.

## Stage 5 — Testing and observability hardening

Objective. Turn the installed-but-unwired tooling into the quality bar: test script in CI, the three E2E smoke flows, Sentry wiring, project README.

Decisions implemented. D12, D13 (full), D14.

Affected areas. package.json scripts; ci.yml; new e2e/*.spec.ts; next.config.ts (withSentryConfig); sentry configs (env-aware sampling); new frontend/README.md (setup, env vars, conventions, the five rules from D2).

Prerequisites. Stage 0 (environments) and ideally Stage 3 (stable flows).

Expected changes. CI runs story tests; E2E runnable on demand and on CI (dispatch first); production errors arrive with source maps and correct environment labels.

Risks. Browser E2E flake/timeouts on CI runners — start on-dispatch, promote to required only when stable; Sentry source-map upload needs the auth token (Pod D item).

Verification. A deliberately broken PR fails CI; a forced frontend error appears readable in Sentry.

Definition of done. The three flows green three consecutive runs; Sentry issue readable end to end; README sufficient for a new member to run the app in one sitting.

Depends on. Stages 0-3. Est. 1 sprint.

After Stage 5 the modernization is complete and the roadmap hands over to feature work (materials upload, RAG chat, knowledge graph) — which should arrive as new domains under features/ following the conventions now in place, not as further architectural projects. The explicit exit criterion for the whole effort: a new engineer can add a feature-domain (hooks + schemas + keys + pages using shared state components) by copying an existing one and never reading framework code.

# 12. First Implementation Slice

The first slice is the smallest piece of work that sets conventions everything else will follow, carries near-zero risk, needs no cross-pod coordination, and is verifiable with tooling that already exists. It deliberately does NOT start with the route-group restructure (visually wide, tempting to grow) or the configuration/deployment fix (real and urgent, but it needs a Pod D partner and a staging URL decision — it proceeds in parallel as its own track, not as the conventions-setter).

## Slice 1 — The API boundary, proven on the courses list

Content: (1) lib/config.ts — the five environment variables, typed exports, dev-mode validation with a readable failure message; (2) lib/api.ts — ApiError and apiFetch(path, { method, body, schema }), roughly 80 lines with comments; (3) features/courses/schemas.ts extended with the course response schema, Course becoming z.infer of it; (4) features/courses/keys.ts — the course key factory; (5) lib/query-provider.tsx — explicit defaults; (6) features/courses/api/useCourses.ts migrated onto all of the above; (7) app/courses/page.tsx unchanged except for whatever the type changes require (nothing, by design). Unit tests for apiFetch's error mapping and the key factory. That is the entire PR.

Why this slice first. It exercises and validates the three most load-bearing decisions (D3, D4, D5) on the least risky surface — a read-only page whose current behavior is preserved exactly, verified by existing CI plus one manual check. It creates the reference implementation every later migration copies, so conventions are set by working code rather than by a document people skim. It touches no protected functionality: the request, the token attachment, the rendering, and the data all behave identically — only their path through the code changes. It is reviewable in one sitting (well under 400 lines including tests), revertible by a single git revert, and it immediately pays rent: the next hook migration (useCourse, one file) becomes a five-minute copy-adapt exercise. Just as important is what it proves by omission — that the foundation needs no new dependency, no code generation, and no framework, which is the strongest possible answer to the over-engineering concern.

What is explicitly NOT in it: no route moves, no guard, no shared components, no mutation changes (useCourse/useCourseMutations migrate in the follow-up PR once the pattern is approved), no visual changes of any kind, no Storybook changes, no Docker/realm changes. Reviewing this slice answers the architecture question "is this the right level of abstraction?" with a concrete artifact instead of a debate.

# 13. Verification / Definition of Done

"Looks good" is not verification. Every stage in Section 11 carries its own gate; the gates below are the global bar that applies across the whole modernization. The automated half runs in CI on every PR; the manual half is a fifteen-minute scripted pass after each stage, deliberately written as a checklist so any team member (not only frontend) can execute it against staging.

## 13.1 Automated checks (CI, blocking on every PR)

- npx tsc --noEmit passes under strict: true (already enforced — keep it sacred).

- npm run lint passes (already enforced).

- npm run build produces the standalone output (already enforced).

- Storybook story tests pass via the wired test script (from Stage 5 onward, including axe for ui/ stories from Stage 4's flip).

- Unit tests for lib/ modules pass (accruing from Slice 1).

- The three E2E smoke flows pass on demand and, once stable, on CI: (1) login lands on dashboard; (2) create -> read -> update -> delete a course; (3) profile create-then-update round trip.

## 13.2 Manual critical-flow checklist (after each stage)

Table 7: Manual verification pass

| Flow | Expected result | Covers |
| --- | --- | --- |
| Login from /login | Keycloak page -> return -> dashboard (or originally requested page) | D6, D7 |
| Deep-link /courses while logged out | Redirect to login, then back to courses after auth | D7, P7 |
| Courses list -> create -> list | New course appears without manual refresh (invalidation) | D5, P2 |
| Edit course -> save -> detail | Changes visible on detail and list | D5 |
| Delete course | Removed from list (added in Stage 3) | Backend contract closure |
| Profile: fresh account -> create -> edit | Create flow, then update; success message; data persists after reload | P2, upsert semantics |
| Logout | Cache cleared, back on login, back-button does not show stale data | Protected behavior |
| Theme toggle on every migrated route | Light/dark both correct, no white-on-white or fixed backgrounds | D9, P5 |
| Mobile viewport (< 768px) | Navigation usable (Stage 3+), no horizontal scroll | P8 |
| Invalid course ID | Not-found page, not a raw error string | D11 |
| RTL Storybook spot-check (Stage 4+) | Shared components mirror correctly | D10 |

## 13.3 Global definition of done for the modernization

- Every decision in the Section 8 baseline is either implemented or explicitly deferred with its recorded trigger.

- No direct fetch call or NEXT_PUBLIC_ read outside lib/api.ts / lib/config.ts (grep-verifiable).

- No dead file from the Section 4.3 inventory remains; no as any casts in page code.

- Staging authentication works from a non-localhost browser; the E2E suite proves it continuously.

- A new contributor can build, run, and add a feature-domain by imitation, per the Stage 5 README — the understandability exit test.

# 14. Risks and Mitigations

Table 8: Risk register for the modernization

| Risk | L | I | Mitigation |
| --- | --- | --- | --- |
| Auth regression while consolidating the auth module (the area just stabilized by ten fixes) | M | H | D6 forbids protocol changes; consolidation is code movement only; E2E login flow gates every PR from Stage 5; manual login check gates every stage before that |
| Realm/pipeline misconfiguration when fixing the deployment chain (Stage 0) | M | H | One variable at a time; realm change as an isolated revertible commit; verify on staging with a non-localhost browser before touching the next |
| Behavior deltas from explicit query defaults surprise the team | M | L | Deltas enumerated in the PR body; defaults live in one reviewed file; one-line revert if a default proves wrong |
| Route-group move breaks a link or layout subtly | L | M | Parentheses do not change URLs; the move ships as its own PR; full manual deep-link checklist afterwards |
| Migration fatigue / stalled momentum across six stages in a 2-person pod | M | M | Stages sized to sprints with Friday demos; routes parallelize across engineers; each stage ends user-visibly better (guard, dark mode, delete, mobile menu) to keep morale |
| Review bandwidth bottleneck on the lead | M | M | PR size cap; reference implementations (Slice 1) make later reviews diff-against-pattern rather than design reviews |
| Dark-mode regressions during token migration | M | M | Chromatic catches visual drift where stories exist; manual theme pass per migrated route; token-only rule blocks new raw classes |
| RTL scope creep into premature i18n | L | M | D10's boundary is explicit: rails only, framework deferred with a written trigger; RTL work confined to Stage 4 |
| Storybook/E2E flake erodes trust in CI | M | M | E2E starts on-dispatch, not blocking; promotion to required only after three consecutive green runs; axe flip scoped to primitives first |
| Hidden dependency between frontend expectations and backend response shapes (schema parsing fails in prod only) | L | M | Schemas written from the real backend responses (FastAPI auto-docs); dev-mode validation makes mismatch loud immediately |

Legend: L = likelihood, I = impact (L/M/H). The register should be reviewed at each sprint boundary and items retired as their stage completes. Two risks deserve standing attention beyond their stage: migration fatigue, because it is the failure mode most likely to actually derail a two-person pod; and review bandwidth, because the entire strategy assumes small reviewable PRs remain small in practice.

# 15. Deferred Decisions

These decisions are consciously postponed, each with the concrete observation that should trigger revisiting it. A deferred decision without a trigger is just an unmade decision; each entry below states what evidence would make deciding it worthwhile, so the team can notice when the moment arrives instead of drifting into it.

- Full i18n framework (`[locale]` routing, message catalogs) — trigger: real Arabic UI copy exists, or a second UI language is scheduled. The rails from D10 (dir, fonts, logical utilities) are designed so this arrives as a feature addition, not a retrofit.

- Backend-for-frontend session auth (httpOnly cookies) — trigger: a stated security requirement (e.g., a compliance bar for the deployment environment) or a move toward server-rendered authenticated pages. Until then, memory tokens + PKCE remain the deliberate choice.

- React Hook Form — trigger: a form exceeding roughly eight fields, or needing cross-field asynchronous validation. The Field wrapper keeps manual forms pleasant below that line.

- Generated API clients (openapi-typescript / orval / hey-api) — trigger: endpoint count around 25+, or a second consumer of the same types. Manual typed wrappers + Zod carry the same type safety to that point.

- Performance engineering (virtualization, streaming, server components) — trigger: the RAG chat or knowledge-graph features landing, or any measured regression flagged by the baseline metrics check from D16.

- CSP and security headers — trigger: the first production domain with TLS termination, coordinated with Pod D's ingress work.

- Component-test mandate and coverage numbers — trigger: a shared component demonstrably breaks in a way story tests and types did not catch; then add the targeted component test, not the mandate.

- Sidebar navigation shell — trigger: a second navigation level actually existing (course-internal structure). The (app) layout makes adding it a layout change, not a restructure.

# 16. Things We Should Not Build

This list is grounded in the measured reality of the codebase: roughly 2,500 lines, nine routes, three feature domains, two frontend engineers. Nothing below is forbidden forever — each entry says what evidence would justify revisiting it — but none of it is justified by anything found on the branch, and several would be actively harmful to a team this size. The list exists so that "we should not build this" is a recorded decision rather than a recurring debate.

- Micro-frontends or any repo/module splitting — one deployable, one team, 2.5k lines. Revisit only if multiple independent teams own the frontend.

- Monorepo restructuring or package extraction (a `ui` package, a `design-system` package, an `api` package) — the single-app layout with components/ui is the correct weight; extraction adds versioning ceremony with zero consumers.

- A global state library (Redux/Zustand/Jotai) or event bus — verified unnecessary: server state has TanStack Query, theme has next-themes, and the only genuinely shared client state is the auth booleans.

- An API framework or client generator — six fetch sites collapse into one 80-line helper; the generator becomes attractive only at the Section 15 trigger.

- A "universal" configurable DataTable / mega-Form component — the concrete antidote already exists in the codebase: one list page and two small forms, composed from small pieces.

- Custom routing, data-fetching, or DI abstractions over Next.js/React/TanStack — the stack's own APIs are the abstraction layer; wrapping them doubles the learning surface for a learning-oriented team.

- A design-system program (tokens-as-package, contribution tooling, Figma sync) — the existing globals.css token file plus three shared composites is the entire needed design language.

- Speculative performance systems (service workers, prefetch machinery, virtualization, edge caching layers) — no measured problem exists; D16 records the triggers.

- A testing program with coverage gates — the quality bar is the three E2E flows, story tests, and type checking; coverage percentages would optimize a number instead of the Friday demo.

- Plugin/discovery architectures, module federation, feature-flag frameworks, telemetry SDK layers beyond Sentry — all solutions looking for this codebase's problems.

- Replacing working libraries because newer ones exist — the dependency list is current and coherent; churn here is pure cost.

# 17. Final Recommendation

Accept the Section 8 baseline and implement it as six incremental stages. The essence of the recommendation is easily stated: keep the stack, the authentication protocol, the feature-folder organization, the token system, and the forms approach; add exactly one thin API boundary with schemas and query conventions; make the shell structural (one guarded route group, one set of state components); fix the configuration pipeline that currently confines authentication to developer machines; and lay the Arabic/RTL rails while the codebase is still small enough that rails are cheap. Everything else on the tempting list — and it is a long list — is recorded in Section 16 as a decision not to build, with the evidence that would reopen each one.

This direction fits OpenLearn-AI because it matches what the project actually is: a nine-person graduation team whose frontend is owned by two engineers and a lead, whose handbook explicitly values working software over perfect architecture, and whose codebase is small, modern, and half-disciplined — good bones, unfinished wiring. The plan asks those two engineers for roughly six to nine sprints of careful, small, demoable steps, never for a rewrite, never for a PR too big to review, and never for a technology whose only justification is popularity. The proposed first slice (Section 12) exists precisely so the team can judge the abstraction level with working code in hand before committing to the rest.

The recommended immediate next steps: (1) review and accept (or amend) the Section 8 baseline in a pod session, resolving the two assignment questions — the Pod D coordination owner for the Stage 0 pipeline/realm fix, and the staging URL scheme; (2) run the Stage 0 configuration fix in parallel with Slice 1, since they share no code; (3) implement Slice 1, review it as the reference implementation of D3/D4/D5, and let its approved pattern drive the remainder of the roadmap. The architecture a small team can maintain is the one it can fully understand; that, and nothing more elaborate, is what this plan builds.